## Slide 1: SD Mission Support Workshop – Finance & Procurement Division (FPD)
In planning for Fermilab business operations support in SD for the LBNF/DUNE Project and future DUNE Operations:
What are the major priority areas that your organization is focusing on to support SD operations? The top priorities are staffing to reduce any backlog/meet future needs, streamlining policies, procedures, processes to facilitate timely and effective transactions, and implementing best-in-class technology to support future operations. Additionally, continue to coordinate with stakeholders to anticipate needs given complexity.
Have the proper labor resources been allocated to support SD operations? If not, what is the plan to allocate those resources? FPD is evaluating current staffing levels based on the forecasted need of the LBNF/DUNE project to determine if the current resources exist within dedicated project support teams or if additional resources are needed to support future DUNE operations. FPD is hoping to leverage technology to eliminate unnecessary manual effort reducing the need for additional headcount. Procurement is in the process of trying to hire an individual to be physically located in SD.
What actions still need to be accomplished in order to execute your organizations plan to support SD operations? Currently, FPD is partnering with the OGC and various stakeholders across the laboratory to develop a cost recovery model for leased housing at the SD site. FPD would like to partner with the project to perform a comprehensive gap analysis to determine current operational demands and future state expectations.
What worries you about supporting SD operations? The primary concern is unforeseen resource demands as adding additional headcount within the division is costly and time consuming to locate individuals with sufficient experience operate in a highly regulated environment. Additionally, the unique infrastructure challenges in SD requires constant awareness.

## Slide 2
Concur Travel & Expense
Project Status – SD Mission Support Workshop
Matthew Glowacky – FPD Business Lead
May 16, 2024

## Slide 3: Agenda
Change in Project Leadership
Current Status
Projected Timeline
Change Management
Stakeholder Impact
Conclusion

## Slide 4: Current Status – Upcoming Activities
Concur Solution Implementation & Configuration
Testing & Phased Rollout
Finalize travel policy & procedures to be integrated into the system
Review design and functional requirements of the system
Develop interfaces for current Fermilab systems
Concur to interface the selected TMC
Creation of development environment
Develop use cases for testing prior to the transition to production
Review and test various traveler use cases
Ensure system has the appropriate routing/approvals chain
Verify the system is ensuring compliance with the policy & flagging out of policy transactions
Identify focused group of travelers for initial implementation
Gather & incorporate lessons learned/feedback

## Slide 5: Current Status – Completed Activities
Project Strategy/ Team Formation
Defining Business/Technical Requirements
Development of Procurement Package
Conduct Negotiations/Finalize Subcontract
Conduct market research to determine available solutions
Conduct a gap analysis of the current system
Review Federal Travel Regulation (FTR)/policy
System demonstrations for technical/functional teams
Obtain DOE approval to implement/operate the Concur platform
Understand desired organizational impact of the project
Identify key stakeholders
Development of overarching project plan and strategy
Engage appropriate team members in core and functional teams
Prepare Project Charter
Prepare sole source justification
Prepare statement of work (SOW)
Finalize authorization/ expense system requirements
Prepare request for proposal (RFP)
Issue solicitation (11/3/23)
Receive Proposal from Concur (11/17/23)
Evaluate technical acceptability of the offeror's proposal
Review offeror’s proposed project team and implementation timeline
Finalize procurement file and prepare subcontract
Subproject - Finalize agreement with Travel Management Company (TMC)

## Slide 6: Stakeholder Impact
The overarching goal is of the Travel Project is to create a unified and fully integrated travel system that enhances the overall user experience in the following areas:
  Ability to self-service travel as driven by mission needs
  Streamlined approvals/booking process
  Greater flexibility in booking options
  Integration into existing Fermilab systems reducing manual effort
  Improved control over policy, Federal Travel Regulation, and prime contract compliance
  Reduction in travel voucher processing times and subsequent reimbursement
  Improved understanding and usability of the travel system
  Refined policies and procedures enhancing the understand of Fermilab travelers
  Introduction of a lab-wide travel card enhancing rebates and reducing risk by eliminating personal liability

## Slide 7: Conclusion
In summary, the Travel Project aims to modernize, enhance, and drive future growth of the laboratory by streamlining the process for employees, users, and affiliates to engage in business travel. Despite some minor delays and change in project leadership, the team has strong forward momentum.
This projects directly supports the Laboratory Director’s vision of transforming business operations, infrastructure management, and campus sustainability to enable our world-class scientific mission.