## Slide 1
Geoff Savage
18 April 2024
2x2 DAQ/Computing Working Group
ArgonCube 2x2 Demonstrator

## Slide 2: News
Underground access still on hold
  3rd party elevator inspection today?
  Person basket permissions in progress
2x2 analysis workshop Wed-Fri next week (24-26 April)
Planning for a 6-hour run on April 23 (9am-3pm CT)
2x2 Shifting Meeting – 11 am Friday 19 April via zoom
  Bruno, Faiza, Nimmy, Geoff
  Review documentation from Bruno
Wednesday 5 pm meeting at User’s Center
  Well attended yesterday
  Why does grafana use all the CPU resources when displaying charge DQM data?
  How do we get data into prometheus database to simplify connection to external facing grafana instance?
  Creating a runs database? Sindhu
  Do we need an event database?

## Slide 3: Personnel
Bruno to Brazil on Thursday 25 April
  Dinner at Two Brothers Tap house on Tuesday 23 April at 6:30 pm
Short term
  Marjolein van Nuland: Student from Nikhef. Arrived at FNAL today, onsite until April 27.
  Stephen G: Will be at FNAL next week
  Jaafar C: Will be at FNAL next week
  Sindhu K: At FNAL now and will stay through next week
  Kevin: Week-to-week. Will be at FNAL April 22-25.
  Livio: Will be at FNAL next week
Long term
  DeMario: at FNAL now and has plans for long term stay (looking for long term housing)
  Faiza
Jessie?
Akeem?

## Slide 4: Beam Signals
A9 (Beam Gate) - complete
  Present in light readout
    Uses copper to fiber TTL converters borrowed from Icarus
  Used by Minerva – copper cable
    Still need to power cycle Minerva readout server to resume testing
Resistive Wall Monitor (RWM)
  Fiber to TTL Receiver installed in Light ADC rack
    Input = Multi-mode fiber ST/ST
    Output = Six lemo copper
  Trunk fiber from surface to underground terminated in fiber distribution boxes
    Ends on original trunk were too brittle to make new connections
  AD expert verified RWM signals arrive in Minos Surface Building
All parts are at Fermilab
  Fibers for RWM – multimode with ST connectors
  Copper to fiber converters for RWM signal to Minerva