## Slide 1: ICEBERG: Start of Run 9
Shekhar Mishra
Neutrino Division, Fermilab
On Behalf of ICEBERG (Fermilab, BNL, LBNL, CERN, Bristol(UK), UPenn, UCI, UF-BU, CSU,…)
05/08/2024

## Slide 2: ES&H First: Approval
We have an ORC approval to Start Run 9
  https://fermipoint.fnal.gov/service/tsworc/Lists/tsworc/EditForm.aspx?ID=6345
Have requested DUNE management approval
Have taken training and test(s) needed to operate laser at PAB
  This is for Power over Fiber to X-ARAPUCA (~ 5 V)

## Slide 3: Status
Schedule
  Vacuum Pull ended May 8th 2024(~5e-4Torr)
  Cryogenic fill starts, May 8,2024 (AM)
  DUNE-CE and DUNE-VD-PD Power Turned ON, May 10 2024
Slow Control
  Awaiting update for AL9
  Backup on protodune-daq02 SL79

## Slide 4: DAQ
Installed V4.4.0
  Same version as at DUNE-II-HD
Configuration to take date
Services programs to run on iceberg01.fnal.gov
  Graphana: DAQ Matrix

## Slide 5: DQM
justintime slide:
  https://docs.google.com/presentation/d/1vOWkTktj1LI-ooZHrYmxatPK57iJjlgw/edit?usp=sharing&ouid=115605347353928827755&rtpof=true&sd=true
Talks from Wes:
DQM tools:
  https://indico.fnal.gov/event/63875/contributions/286955/attachments/176104/239133/DQM_unpacking_tools_status.pdf
Justintime integration with DQMTools:
  https://indico.fnal.gov/event/64556/contributions/290454/attachments/177519/241712/DUNE_DAQ_DQM_Update_2May2024.pdf

## Slide 6: Configuration
Taking data at ICEBERG Wiki

## Slide 7: Online/offline Analysis
Iceberg01.fnal.gov has been upgraded to AL9
We can do the offline analysis using DUNEsw using only SL79 container.
  All the scripts have been updated and tested
    https://wiki.dunescience.org/wiki/Analyzing_the_hdf5_file_using_DUNE_Offline_@Tom_Junk
    Question for Tom: should we move from v09_82_01d00 to the latest version
Calibration and Noise Analysis
  Have made progress in installing Dave Adams analysis codes