## Slide 1
Cost and Schedule
D. Sherese Humphrey
PIP-II RFPI Final Design Review
June 14, 2024

## Slide 2: Summary Schedule
Sufficient total float to accomplish milestones associated with the RFPI.

## Slide 3: Resources
RFPI effort of order 1.3 FTE [engineer and technician]
Resource negotiations occur annually with the AD
QC, Assembly, and Testing will be performed in-house

## Slide 4: RFPI Procurement Planning
Production Path Forward
  Estimates received – June 2024
  Paperwork Finalized [BCR and requisition]
  ~ Three-month lead time for approvals
RFPI System Hardware
  325MHz Interlock System [SSR1 & SSR2]
  HB 650MHz Interlock System
  LB 650MHz Interlock System
Orders exceeding >$250K and/or requiring fabrication will require a Procurement Readiness Review (PRR)

## Slide 5: Summary
Resources available to perform production activities
Production estimates will be used to finalize planning assumptions
Work expected to be completed well in advance of hand-off milestones