## Slide 1: ​Bottom CRP Installation tooling: intro
Steve Kettell
Bottom CRP Workshop
10 June 2024

## Slide 2
ProtoDUNE-VD: bottom CRP installation
Bottom CRP installation was prototyped in NP02 cryostat
  Installation was successful!
  Many lessons learned. Procedure cannot be used “as is” for FD2
  Truss removal procedure was not acceptable
Installation might save several weeks if we did not have a truss and all patch panels were on one side of one CRU.
  However, truss enables checking of all cables with tines in place and adjustment of leveling of the four feet.
  Changing the CRP design to put all patch panels on one CRU is a big deal
All of the installation procedures for FD2 need to be practiced again.

## Slide 3
ProtoDUNE-VD: bottom CRP installation
CRPs have undergone extensive testing in NP02 coldbox
  Location of cable routing has had major impact on noise performance
  New ground plane may not fully mitigate
Significant design modifications (such as patch panel relocation) will increase risk and may require extensive validation testing, with subsequent schedule risk for FD2