## Slide 1
Tom Diehl (FNAL), Greg Rakness (FNAL)
Friday 9am AD meeting
14-Jun-2024
Mu2e report
https://indico.fnal.gov/event/65188/

## Slide 2: Some of the ongoing work at Mu2e (1/3)
Quench Protection Racks in process of being moved into the room
  One installed, three to go
Dump Resistor banks in process of being modified
  Replace split washers with Belleville washers
  One in process, three to go
Electrician work in pipe chase alcove complete
  Time to remove platform

## Slide 3: Some of the ongoing work at Mu2e (2/3)
TSu access platform ready
  ES&H sign-off complete
  Presently evaluating the first jobs to do
  Need to confirm that the magnets are in their real final location before connecting the transfer line

## Slide 4: Some of the ongoing work at Mu2e (3/3)
Tracker cabling has been dressed
  Next: 2nd half of calorimeter cables