## Slide 1
Gajendra Gurung on behalf of UTA HV Team
Brad Brown, Samuel Blanchard, Akash Behanan & Rohit Raut
DUNE FD VD Mockup
Updates

## Slide 2
Module naming scheme

## Slide 3: Module building: Module 1
Done in 3 stages: Ground level, Stairs and Scaffolding

## Slide 4: First module production completion
Module 1 (Longwall Corner top)

## Slide 5: Completed Module 2

## Slide 6: Dummy modules in preparation
All 16 dummy modules have been prepared

## Slide 7: Full Modules 9 & 10
Module 9 build on the vertical assembly table
Module 10 build on the horizontal assembly table
Module 9: 3.8 hrs
Module 10: 3.4 hrs
Advantages of HA table
- Ease to align the profiles using the HA table
- Do not need to go up and down the stairs/scaffolding
Disadvantages of HA table
- Neck and arms fatigue

## Slide 8: Attaching Full Modules 9 & 10
Demonstrate the use
of installation cart
Installation cart
All 4 full modules in storage carts

## Slide 9: Summary
  Processed all the profiles (cut, clean and bent) required for the Mock-up
  Build 12 dummy modules
  Build 4 full modules
  Demonstrated the flipping of a module
  Demonstrated building a module using Horizontal Assembly Table
  Demonstrated the two modules can be attached using the Installation Cart

## Slide 10: Deliverables
Lessons Learnt document
  https://docs.google.com/document/d/1q2v2d6fsp_MMXrPjXjuGS9hczuISkoPJEDIRgfr2BDc/edit?usp=sharing
Module Assembly Procedure
  https://docs.google.com/presentation/d/1bNxj-ZcECNrxS7pglqA2FsFYKRL3yEOXTX-e1hi6PR0/edit?usp=sharing

## Slide 11: Back up – old slides

## Slide 12: Load test spliced FRP box beams
After 15 mins

## Slide 13: Flipping the module
Using the vertical assembly table some modules need to be build upside
down. We practiced flipping the module using a wheeled attachment

## Slide 14: Module building: Module 2
Done in 3 stages: Ground level, Stairs and Scaffolding
Visual QC of profiles
Insert slip-nuts of the correct kind in the correct order
Place it on the Assembly Station

## Slide 15: Time Cost Study

## Slide 16: Time Cost Study
Full module assembly takes around 5 hours (could be improved)