## Slide 1
Dean (Chip) Edstrom
06/21/2024
IOTA Proton Injector Update

## Slide 2: Source Status: 60μA @ 10keV, 450μA @ 50keV
But what have you done for me this week?
  S300 LEBT Solenoid
    Power Cables Terminated to the Test Cage
      Lead covers?
      Connection Tinning?
    ACNET Control Re-estailshed (N:S300)
    Water Cooling Implementation in Progress
  H/V300 Corrector Package
    ZUPs will be used temporarily
Pursuit of new coating
  Test filament in Bell Jar

## Slide 3: Gallery
HLRF (Daniel & Trey)
  Component Testing / Evaluation / Mounting
    ✔ 180 Deg Hybrid
    ✔ Circulator Mounted
    ✔ Variable Coupler Mounted*
    …
  LCW Progressing…
    Time to run cable to the PLC
    Run switch readbacks to Modulator VME
  180 Deg Hybrid Installation
Still coming up…
  Electrical Contract for Misc Items (600A Disconnect Test Points)

## Slide 4: Beamline Installation…
Alignment
  RFQ / Quads / Bend Dipoles
  Vacuum Crosses / Ion Pumps
  !!! Do Not Move These !!!
BPMs
  Connectors ‘fit’ but maybe too snug
    G10 Shaved… Clearance/Alignment issue?
Full-Aperture Crosses (x315 / x332 / x343)
Turbo Pump Fore Vacuum Carts
  Sub-D Connector terminated in Cave
  RJ-45 Connectors terminated in RR915