## Slide 1: 302.4.01 Magnets Vertical Test at BNL Weekly Report
Febin Kurian
08-July-2024

## Slide 2
MQXFA13b
Magnet on wiring stand undergoing electrical checks
To be moved to dewar today
Expected to start cool down by July-11

## Slide 3: CRYOGENICS UPDATES
Cryo-plant: Shut down

## Slide 4
MQXFA17
Magnet is horizontal, will be ready to be shipped by July 12