## Slide 1: Muon Campus Operation Report
Jim Morgan
Friday 09:00 Operations Meeting
July 12, 2024

## Slide 2: Muon Campus status
Study – Alternative M5 optics
Study – M1-M3 Optics
Beam studies on weekdays over the past few weeks (including low-tempo period)
  Used both ESS1&2 for resonant extraction
  Septa voltages during studies: ESS1 increased from 60 kV to 85.7 kV, ESS2 56 kV
  Aligned ESS1&2 to reduce losses and improve transmission to M4 Line
  Continued trying to get Delivery Ring BPM Snapshot frames working
  Commissioned Abort clean-up, timed in kicker and pulsed septum
  Got first M4 multiwire profiles during resonant extraction (already had PWC’s)
  First turn extraction study using motion-controlled quads
  Extraction sextupole characterization using TBT data
  Delivery Ring dispersion and lattice measurements
  AP-30 rad measurements during resonant extraction
  Mu2e Extinction Monitor test set-up in M3 Line
  Worked on getting useful spill signal from M4 Line Wall Current Monitor
D:V907 breaker trips, will need repairs during shutdown
Extraction Enclosure Controlled Accesses on Monday and Thursday morning
  Pre-amp installation on M4 Line Wall Current Monitor
  Second pre-amp (60 db gain) gave useable signal

## Slide 3: ESS1 during Conditioning and beam operation
ESS1 voltage
ESS1 ion gauge
Spark counter
D:ESS1 current
Design Voltage

## Slide 4: PWC904 before and after ESS2 alignment

## Slide 5: M4 Line Wall Current Monitor
M4
M5
Wall Current Monitor

## Slide 6: MW906 over time and M4 WCM response

## Slide 7: Multiwires during resonant extraction!
MW903 with scanner in tunnel

## Slide 8: Upcoming work
Transitioning to shutdown configuration
  Power supplies have been turned off, LOTO to be completed by Monday
  Radiation survey when RCT’s have time, go into Supervised Access
  Re-core Delivery Ring, Extraction and M4 Lines to shutdown keys
Some issues to resolve this summer, identified during studies
  Need to further improve monitoring of resonantly extracted beam
  D:Q730 needs larger breaker and wiring to run at nominal current
  D:V907 needs to have panel breaker replaced
  Need to check sizing of all power supply panel breakers
  ELAM downstream horizontal motion at limit before reaching nominal position
  Need to fix motion-control issues with ESS stands
  Hope to finish Operational ESS2 and install it in tunnel
ESS2 (operational version in A0 Clean Room)
  ESS2 cathode final polishing next, paused while evaluating method to use
  After cathode polishing is complete, then component assembly into tank
Muon Campus Feeder 24 outage on Wednesday
AP-0 A/C controls sub-contractor is supposed to return soon
Jerry Annala is Muon Campus Shutdown Coordinator, I’m his back-up