## Slide 1
Tom Diehl (FNAL), Greg Rakness (FNAL)
Friday 9am AD meeting
26-July-2024
Mu2e report
https://indico.fnal.gov/event/65666/

## Slide 2: Recall: Mu2e physics process
Tracker
105 MeV electron
Calorimeter
Muons
Stopping Target
Production Target
8 GeV protons

## Slide 3: WBS 475.05 Muon Beamline Scope
Stopping Target Monitor
Downstream Infrastructure
COL1 Collimator
COL3u Collimator
COL3d Collimator
COL5 Collimator
DS Internal Shielding
Antiproton Window Housing
Stopping Target Monitor
Upstream Infrastructure
Muon Stopping Target
Vacuum Pump Spool Piece
Instrumentation Feedthrough Bulkhead
PS End Cap
Muon Beam Stop
MB Vacuum Roughing System
Upstream MB Vacuum Diffusion Pump
MB Vacuum Bypass Line
Modified from G. Ginther (mu2e-docdb-49052)
Transport Solenoid
  Collimation system selects muon charge and momentum range
  Anti-proton window in the middle of central collimators

## Slide 4: Mechanical interconnect between TSu and TSd…
… must minimally satisfy:
Robustness (magnetic forces)
Space (magnetic field uniformity)
Vacuum (target lifetime)
Rotatable collimator (muon sign-selection)

## Slide 5
Have developed a scheme to allow rotation of collimators
This means we are nearly ready to make the connections of the solenoids to the cryogenic transfer line
  Making this connection means the final location of the solenoids are fixed

## Slide 6: Removed blocks from pipe chase alcove…
.
Before
… allowing us access the TSd connections to the cryogenic transfer line
Now

## Slide 7: Other work ongoing
Completed installing detector cables
  Rule that every cable in the cable tray has a well-defined label…
  … the last 3x spare conduits are labeled Anthony, Amber, Chase
Muon Beam stop arrived at Mu2e building
Amber
Anthony
Chase