## Slide 1: LINAC Shutdown Week 3
Shutdown activities this week:
CUB, Feeder 40 power outages this past weekend
  Replaced LRF5 LLRF VXI after PO due to crate PS failure
    LRF1 VXI PS also failed – No spare on hand
  Leak on air dryer on KRF waveguide air line stopped by MSD, will be repaired once parts arrive
Electricians working on water skid wiring
Water skid maintenance continues
  DI bottles are in short supply
Klystron LOTO test point installation continued
Source B cesium boiler fill completed
Next week:
LE RF maintenance
Klystron maintenance