## Slide 1: Vacuum Equipment Update
R. Rabehl
August 5, 2024

## Slide 2: Cryostat – Leak detectors
Received a quote for evaluation of the ICBA unit ($1.6k for evaluation, up to $10k for refurbishment – Req. 354494/P.O. 710456).
  Crating completed Friday, June 28 crating by Basic Crating.
  Submitted a new Declaration of Contamination to Pfeiffer to get a new Return Authorization (previous one has expired). Still waiting for new Return Authorization.

## Slide 3: Cryostat – Combination pressure/leak test equipment
Remaining equipment (P.O. 700401)
  Second vacuum gauge controller expected to ship in late June. Received.
  Two blower skids received.
    Waiting for feedback from vendor concerning broken mounts.
    Meeting with Luciano on Thursday to discuss wiring of these skids.