## Slide 1
Tom Diehl (FNAL), Greg Rakness (FNAL)
Friday 9am AD meeting
26-Aug-2024
Mu2e report
https://indico.fnal.gov/event/65901/

## Slide 2: Some progress on some issues
Air compressor short cycling
  Leaks have been identified, plan being developed to fix
Refurbishment of LN2 tank continues. Want to get this done...
  … before we need to cool down the magnets
  … while the weather is good
DAQ milestones / dates have been defined to try to
  Focus the team
  Highlight if we need to surge resources
Bug/animal control
  Last Oct., leaks developed in Tracker at lab 3 due to Boxelder bugs
  Have implemented mitigations, will monitor to evaluate effectiveness
  Need to figure out how to mitigate pests at Mu2e…