## Slide 1: Summary
Collimator installation
  Steel stacking in progress
Cable pulls
  Ready to empty 2 penetrations, cable pulls to follow collimator steel stacking
Girder 1-2 manifold leak
  Investigation and planning
Kicker and chopper maintenance
  Underway in galleries
805 Sump pump replacement
  New pump installed yesterday and working well
E4R Gradient magnet test stand
  First magnetic field measurements taken; analysis, planning, and adjustments ongoing