## Slide 1
Cons Gattuso
Friday 9am AD meeting
26-Aug-2024 thru 2-Sept-2024
LOMO Period
(Limited Operations and Maintenance Outage)

## Slide 2: Activities during the LOMO period
Employees will only be allowed to perform work that has been preapproved by ALD/senior Management.
  If you have questions about individual activities, please contact me.
During this LOMO period, focus will be placed on supporting DOE 413.3B projects (LBNF/DUNE, PIP-II, HL-LHC AUP and CMS, Mu2e, ACORN, LCLS-II-HE and UIP) along with some Summer Shutdown work (see next slide).
  If you are not sure what you are doing during this LOMO period contact your supervisor.
    If your still not sure, contact me

## Slide 3: Summer Shutdown activities
Booster and 8 Gev Line Collimator Installation activities
  Steel and Marble installation
  Cable pulls
  Terminations
MI20 tunnel sump repairs
  Pipe Fitters work
MI-65 Tritium Mitigation
MI20 Cable replacement from the yard to the main Buss supplies
Area Walkthroughs

## Slide 4: Summer Shutdown activities
If your current shutdown work activities are being suspended for the LOMO period.
  Prior to end of today.
    Make your workspace safe
      Document where you left off in your activity
      Store tools and equipment
      Complete House Cleaning, remove clutter
      Turn off any equipment not be used
  When returning to your pre-LOMO activity
    Complete a Job walkdown prior to restarting task.
      Note any changes to work area that might have occurred during the LOMO period.
        Environmental and Physical
      Review HA and adjust if needed
      Review/inspect equipment needed for the job prior to restarting
    We understand that this will impact the completion date of your activities.
      Your job is to complete the task safely
      My & Tony’s Job is to understand what the impact and adjust the schedule accordingly.
        NO ONE should feel ANY time pressure.

## Slide 5: Communications LOMO
ShutCo Transitioning to LOCO
  Sunday Aug 25th at 12:00
  Tuesday Sept 3rd at 09:00
Point of Contact (POC) Lists for each Directorate/Division are being assembled
  AD Cons Gattuso
09:00 meetings
  Will be suspended during LOMO
  I will be conducting daily walk throughs to obtain updates/Status of Shutdown Activities during this time frame.
    If problems to come up contact me directly
    If an Emergency occurs call 3131
  Normal 09:00 meeting will resume September 3rd