## Slide 1: Booster Summary
Collimator installation
  Steel/marble stacking complete
  Cable pulls underway
Girder 1-2 manifold leak
  Leak patched. Monitoring.
Power supply maintenance
Ion pump replacement at RF stations
Choke refurbishment period 13
GMPS transformer/switch gear cleaning Completed
Tunnel relamping bulbs, 1 of 12 bad ballasts replaced
E4R Gradient magnet test stand
  Magnetic field data being analyzed, planning for completion of 15 Hz measurements