## Slide 1: Booster Summary
Collimator installation
  Steel/marble stacking complete
  Cable pulls complete
  Cable terminations started
  Final alignment as-found requested
Girder 1-2 manifold leak
  Leak patch holding
Power supply maintenance
  Ongoing
Ion pump replacement at RF stations
  Complete
Choke refurbishment period 13 –
  LCW connections refurbished
  Chokes placed on girders, not hooked up
Rad waste pickup next week