## Slide 1: LINAC Shutdown Report
Shutdown activities this week:
  Alignment measurements Monday and Tuesday
  Rad monitors calibrated and reinstalled in tunnel
  Ion sources cleaned and reinstalled
  Preacc PMs done on Extractor, HV, and Einzel Lens racks
  Preacc: 2 roughing pumps rebuilt, remaining 3 sent out for refurbishment
  LOTO test point installation continued
  PMs in LE and HE systems continued
Shutdown activities next week:
  LE RF, KRF maintenance continues
  MSD vacuum work