## Slide 1
Tom Diehl (FNAL), Greg Rakness (FNAL)
Friday 9am AD meeting
20-Sep-2024
Mu2e report
https://indico.fnal.gov/event/66247/

## Slide 2: Some of the work at Mu2e – solenoid infrastructure
Scribed locations for TSu/TSd interconnect
  Marks locations of braces needed to enable the rotation of the collimator
DCCT chassis plates installed
Wiring up cryo controls instruments continues
Quench Protection equipment installed in racks

## Slide 3: Some of the work at Mu2e – solenoid infrastructure
Cryogenic interconnect work continues on TSd and TSu
Dump resistor rework ongoing
  Replace split washers with belleville washers

## Slide 4: Some of the work at Mu2e – other infrastructure
H-blocks moved to PS hard stand
Work ongoing to address air compressor short cycling
Equipment Cooling Water system installation continues
Extinction Monitor phone repaired

## Slide 5: Some of the work at Mu2e – data acquisition
28 nodes installed in DAQ room  operating systems being installed
  (12 more nodes needed to talk to entire detector + few more for processing/monitoring)
23-27 Sep: Mu2e collab mtg
  Looking forward to many discussions
26 Sep: Will be ready for MSS power outage Thu morning