## Slide 1: Booster Summary
Collimator installation
  BPM cables need terminations
  Instrumentation and controls ongoing
  Final alignment as-found next week
Choke refurbishment period 13
  Chokes on girder, LCW connected – nominal flow and pressure
  Electrical connections not done yet
Big effort for rad waste pickup next week
  3 barrels and 1 large bin inventoried and sorted
  Old ion pumps put on pallets
Reference magnet maintenance
Foil changer calibration
Period 9 sump pump replacement by ISD
GMPS and APS fuses reinstalled
Next week:
  MP02 hoses replacement – De-con this morning
  BPM termination resistor checks
  Other small jobs pending
  Tunnel cleaning