## Slide 1
Maddie Schoell
3 October 2024
Status of Open USIs
https://fermipoint.fnal.gov/org/eshq/ASD/SitePages/Unreviewed-Safety-Issue-(USI)-Program.aspx?web=1
USI status is kept up-to-date on the Accelerator Safety SharePoint – USI Program Page

## Slide 2: All Open USIs
 | POC | Current Status (received, reviewed, out for signature) | Need before beam? | SAD/ASE Changes?
BOO-20240507 Booster Collimator | Salah Chaurize | Complete, approved RSI | Yes | no
8GeV-20240618 8 GeV Line Collimator | Kyle Hazelwood | Complete, approved RSI | Yes | no
MI-20240702 MI218 Sump Discharge Drilling | Kyle Hazelwood | ESH RAD reviewing from shielding/MCI perspective | Yes | No
ALL-20240723 T install | Joel Fulgham | in progress | TBD | TBD
TSA-20240724 Separate CMTS1 and PIP2IT from Global Reset | Brian Hartsell | With SRSO for signature (complete when signed) | Yes | No
FAST-20240805 Drilling into Concrete Walls and Floor | Jamie Santucci | With SRSO for signature (complete when signed) | Yes | No
P1P2-20240813 Change Rep Rate Limiter Input | Tom Kobilarcik | With SRSO for signature (then will need: Lab Director, FSO) | Yes | Yes
M-20240723 ArCS in MC7 | Evan Niner | Ready to be sent to Lab Director Will then need FSO | No for MCenter in general, Yes before beam for JGG/ArCS | Yes
M-20240816 MTest Critical Device Power Supply Replacement | Tom K | Complete, approved RSI | Yes | no
M-20240816_2 MCenter Critical Device Power Supply Replacement | Tom K | Complete, approved RSI | yes | no
ALL-20240819 Adjust SY, Meson, and Neutrino Boundaries and update MCI Analyses | Tom K | With CSO (will then need Lab Director, FSO) | Yes | yes
8GeV-20240925 8 GeV Berm Excavation and Pipe Installation | Kyle Hazelwood | Evaluation out for review, Level 2 Event Response | Yes | no

## Slide 3: Open USIs – Lab Director/FSO Approval Needed
 | Description & Stage in the USI Process | Lab Director Approval needed | FSO Approval needed
BOO-20240507 Booster Collimator | Description: Installation of the booster collimator in preparation for future PIP-II needs. Installation does not affect current beam parameters or Credited Controls. New Shielding Assessment Addendum under review with SARP for 835/ALARA considerations. SAD/ASE Revision: S03.C04 Booster, no ASE update. RSI acts as addendum until Chapter opened for revision Review needed: Only ORC, no IRR/ARR required. ARR Determination Form being routed for signatures. | Yes / received | no
8GeV-20240618 8 GeV Line Collimator | Description: Installation of the 8 GeV Line collimator in preparation for future PIP-II needs. Installation does not affect current beam parameters or Credited Controls. New Shielding Assessment Addendum under review with ESH/RAD for 835/ALARA consideration. SARP Review not required. SAD/ASE Revision: S03.C05 8 GeV Line, no ASE update. RSI acts as addendum until Chapter opened for revision Review needed: Only ORC, no IRR/ARR required. ARR Determination Form being routed for signatures. | Yes / received | no
MI-20240702 MI218 Sump Discharge Drilling | TBD – under review by ESH/RAD to confirm no impact to Credited Controls. Initial analysis shows no change to SAD/ASE needed |  | 
FAST-20240805 Drilling into Concrete Walls and Floor | TBD – awaiting evaluation form and review by ESH/RAD to confirm no impact to Credited Controls. Initial analysis shows no change to SAD/ASE needed |  | 
8GeV-20240925 8 GeV Excavation and Pipe Installation | TBD – evaluation form in progress as well as Level 2 Event Response to identify gaps that led to pipes being installed into the 8 GeV berm Credited soil without ESH or AD awareness/approval |  | 

## Slide 4: Open USIs – Lab Director/FSO Approval Needed
 | Description & Stage in the USI Process | Lab Director Approval Needed | FSO Approval Needed
P1P2-20240813 Change Rep Rate Limiter Input | Description: Change the magnet which is monitored by the repetition rate limiter to a magnet further upstream. Update the SAD & ASE to remove specifying which magnet is monitored, as the repetition rate itself is the Credited Control and it’s safety function does not depend on the specific magnet. The magnet will be specified in the OAD. SAD/ASE Revision: S03.C09 P1 P2 Beamline, ASE A.1. Review needed: xx | Yes | yes
M-20240723 ArCS in MC7 | Description: New experiment in MC7 that will introduce cryogens to the area, which will require new ODH Credited Controls. No change to the beamline. Credited Controls will be applicable once cryo is introduced, in the meantime MCenter beam can be delivered to other experiments with the ODH system locked off. SAD/ASE Revision: S04.C03 Meson Experimental, ASE A.1 Review needed: Experiment ORC. | Yes | yes
ALL-20240819 Adjust SY, Meson, and Neutrino Boundaries and update MCI Analyses | Description: New MCIs performed for the Switchyard P3 Beamline, Meson, and Neutrino to be within the Public Area Basis. Will require 2 new Credited Controls: both fencing for the Neutrino Muon beamline. SAD/ASE Revision: S03.C12 P3 Beamline, S03.C13 Meson, S03.C14 Neutrino, ASE A.1 Review needed: none – MCI currently under SRSO review | Yes | yes
All of these USIs will be submitted to Lab Director together as one “package” for SAD Rev 30 ASE A.1 Rev 18
M-20240723 ready for Lab Director, other two are still going through internal signature process. Once all three are ready for Lab Director, will send together with SAD & ASE.