## Slide 1: 302.4.01 Magnets Vertical Test at BNL Weekly Status
Febin Kurian
14-Oct-2024

## Slide 2: MQXFA18
Spontaneous quench test program at 1.9K; Ramp to 16530 A
(Q1= Coil 160, Q2=Coil 246, Q3=Coil 243, Q4= Coil 154)
Quench#1: IQ =14832 A on Q1, QI= 25.24 Miits, Quench Location: 0.06 m
Quench#2: IQ =15571 A on Q1, QI= 26.33 Miits, Quench Location: 1.26 m
Quench#3: IQ =15687 A on Q1, QI= 24.80 Miits, Quench Location: 0.01 m

## Slide 3: MQXFA13b
Shipped from BNL on 8th October
MQXFA12b
Arrived at BNL

## Slide 4: CRYOGENIC STATUS
CTI 4000 system status
  Running
Linde 1610 system status
  Running
Installation of new liquefiers – starts tomorrow
  L1630 and LR1430
  Expected to go un-interrupted on AUP test