## Slide 1: Booster Summary
Collimator installation
  Instrumentation and controls ongoing
  Paperwork/ORC prep ongoing
Gradient magnet bus High-pot completed successfully
Tunnel walkthrough done
  Minor issues addressed
  Capacitor on girder 6-2 in period 6 HRA needs to be changed; planning underway, package #48401
    Can turn on GMPS for testing, but do not want to run beam until fixed due to dose rate
Gallery walkthrough with PESD
  Some issues found and are being addressed
Most of our power supplies are ready to be turned on
Next week:
  Secure Booster Wednesday or Thursday and begin testing power supplies
  Interlocks needs to work on the current sensor for V803