## Slide 1
Tony Busch
AD Shutdown Coordinator
Planning & Integration Department
Accelerator
Summer Shutdown

## Slide 2: Moving forward
  Current plan is to provide beam to BNB as soon as the spool piece is in. If you are still working on jobs they should be wrapping up and cleaning up. Don’t assume that we have unlimited time.
  No new jobs will be added to the worklist without prior approvals.
  Final power outage for KRS is scheduled for 11/5.
  Main injector heat exchangers are being evaluated. We have enough cooling to run BNB.
  Clean up of the workspaces and waste shipments need to begin ASAP. We are working with Radiation Safety to try and get waste shipments completed.

## Slide 3: Moving forward
  Interlocks and PESD are testing areas, and we will be moving to Controlled Access to facilitate work.
  Please pay attention to the enclosure status and the keys that you need.
  ALL LOTO locks on the Main Injector boxes need to be taken off by the end of today. If there is an issue with a worker not being available, supervisors contact me so we can get the locks off.