## Slide 1: Booster Summary
Collimator installation
  Necessary controls work completed
    Successful ACNET demonstration
  Paperwork submitted, pending approval
  Installation ORC approved
Girder 6-1 bad capacitors replaced
  HRA planning/pre-job briefing went well
  Job completed as planned and within dose limits
BRF14 cavity removed for LCW leak repair
E4R Gradient Magnet Test Stand
  ORC completed
  Resume operations next week
Coming up:
  Final walkthroughs
  Hipot
  Turn on GMPS
  Ready for beam mid week