## Slide 1
Greg Rakness (FNAL)
Friday 9am AD meeting
15-Nov-2024
Mu2e report
https://indico.fnal.gov/event/67061/

## Slide 2: Progress on Detector Train
External stands have been installed at Mu2e and are being aligned
  Recall: External stands support detector train
  After alignment, installing toe clamps to keep external stands in place
Detector Solenoid
Vacuum Pump Spool Piece (VPSP)
Stopping Target + proton absorbers
Tracker
Calorimeter
Instrument Feedthrough Bulkhead (IFB)
External Stands
Muon Beam Stop

## Slide 3: Receiving dock high bay is “full”
Presently in high bay: muon beam stop, and rework + testing of 1st of 5 dump resistors
  Thanks to PPD EED/DDOD for rework
  Thanks to AD PESD for testing
Expecting to receive IFB and VPSP ~Thanksgiving, so we can assemble the Detector Train and then get the Tracker and Calorimeter into the building…
  … but… there is not enough room in the high bay
John Nazjdion has offered to use DAB for resistor rework and testing
  Advantages: rework + testing can continue unfettered, and we can use the high bay to receive equipment efficiently
  Disadvantage: the setup needs to move from Mu2e to DAB
We are planning go to move the dump resistor rework + testing to DAB
  Sorry Ramfis.