## Slide 1: Conditions db and slow control db -updates and plans for the start of 2025
Ana Paula Vizcaya

## Slide 2
Updates
Met with DAQ group (Pierre Lasorak), they are working on python utility to read new XML format of the DAQ config
  They made a first utility that I will try out. But we found out that it is not working correctly, there is key info missing so the data can’t be extracted.
  Attended part of CCM mini-workshop on configuration (DAQ) and discussed Interface to offline
Future plans
Try out the latest version of the DAQ utility used to read NP02 configuration parameters
Update the scripts used to send daq condig parameters to UconDB
Meet with DAQ group to further discuss interface and needs with offline
DAQ database

## Slide 3
Updates
In contact with monitoring group – (Matt Siden, Michael Mooney)
  They want us to add more slow control sensors to the conditions database
  I got in contact with Xavier Pons to get the sensors ID - we need all the sensor names! He refered me to DAQ group for an extraction tool (which is not what we need). We need an expert that knows the sensor names of: LAr purity corrected e lifetime, wire bias voltage for each plane, etc.
Future plans
Get the sensors information into the conditions database.
Discussion – should we include all information of just mean and std?
  Studies mentioned in the slow control slide
  Mike thinks it would be nice to have this at least for some sensors
Monitoring group/database

## Slide 4
Updates
Slow control API is currently is working again
  I created a new CERN VM in Alma9
  Deployed the slowcontrol rest API
  Modified the firewall to add the API port to the allowed ports
Blob was sent to ucondb for the HV values (just mean and std)
Future plans
Get the sensor ID of some sensors like wire bias of each plane. Talked with Xavier Pons (Ana Paula)
Investigate memory usage of storying all data in blob vs just mean and std for HV (Ana Paula )
Investigate some of the sensors data to get needed granularity (Nilay)
  Using HV and temperature sensors
    Plot the values during the runs, she has done like 10 runs as a start
    Plot mean and std of all runs
Slow controls database

## Slide 5
Updates
Created V1.1 list of runs with beam momentum for offline analysis
Condb2, the API used to interact with the conditions database, is now on spack!
  source /cvmfs/larsoft.opensciencegrid.org/spack-packages/setup-env.sh
  spack load py-condb2@2.1.4
Future plans
  Created a python file as an example of how to look for data, I need to include it in the spack version
New version v1.2 will be uploaded later today, it includes
  Runs since May (first run is 26000)
  Added HV sensor data
  Corrected some runs that didn’t have end time
  Flags of bad HV and gain periods
Conditions database and run configurations table

## Slide 6
Future plans continued
Once the HV sensors data is ready, I will create version 1.3 of the table where it will include that data
Tutorial to build a training module
  I will go through it and create a module to interact with the conditions database and the run configuration table
Documentation!
Conditions database and run configurations table

## Slide 7
Ana Paula Vizcaya