## Slide 1
Greg Rakness (FNAL)
Friday 9am AD meeting
10-Jan-2025
Mu2e report
https://indico.fnal.gov/event/67712/

## Slide 2: Some work at Mu2e (1 of 2)
Jeff B working with alignment crew to determining shim pack configuration to set height of external rails
Dan V and co hanging collimator in extinction monitor area

## Slide 3: Some work at Mu2e (2 of 2)
Electricians continue working on safety enclosures
  Love to see this stuff at Mu2e
Discussing details of sump level monitoring
  Happily following in Jim’s footsteps
  Thanks Denise for help w ACNET
Dump resistors at DAB: waiting for remaining hardware for mods
Leak testing full flow purifier @DAB

## Slide 4: Incoming
Jan (hopefully): Replace Automatic Transfer Switch at MC1
  To automatically switch to backup power for Mu2e cryo plant
Continue preparations to bring over Calorimeter and Tracker
  Lots to do here
Ready for Feeder 24  53 switchover 14-Jan 08:00-08:30
  … to accommodate PIP-II work