## Slide 1
Greg Rakness (FNAL)
Friday 9am AD meeting
07-Feb-2025
Mu2e report
https://indico.fnal.gov/event/68165/

## Slide 2: Some of the work at Mu2e
Dump resistor mods complete
  Setting up equipment for testing at D0
Prepping a few shield blocks to install in hatch
  For Project Detector Key Performance Parameter, these are the “ceiling” for tracker and calo and the “floor” for Cosmic Ray Veto
  Prep = clean and paint
CRV
Trk + Calo
From Sam Grant (mu2e-docdb-51523)
blocks

## Slide 3: G-blocks in the hatch!
Other preparations to bring over Calorimeter and Tracker include…
  Access techniques for tracker and calorimeter
  Investigating environment (since Mu2e is not a clean room, where Calorimeter and Tracker have been living for years)

## Slide 4: Incoming
18-Feb: Replace Automatic Transfer Switch at MC1
  To automatically switch to backup power for Mu2e cryo plant
Week of 17-Feb: restart Extinction Monitor Filter installation
  Requires coordination of AD experts, contracted riggers, PPD alignment, and scientists
Finally ordered cable to monitor sump level via ACNET
  Thanks to Jim Morgan for his advice