## Slide 1
Maddie Schoell
February 7, 2025
USI Program Status
https://fermipoint.fnal.gov/org/eshq/ASD/SitePages/Unreviewed-Safety-Issue-(USI)-Program.aspx?web=1
USI status is kept up-to-date on the Accelerator Safety SharePoint – USI Program Page

## Slide 2: USI Status
 | POC | Current Status (received, reviewed, out for signature) | Need before beam? | SAD/ASE Changes?
P1P2-20240813 Change Rep Rate Limiter Input | Tom Kobilarcik | Ready to send to Lab Director with other associated USIs (M-20240723 & ALL-20240819) Will then need FSO | Yes – P1P2 | Yes
M-20240723 ArCS in MC7 | Evan Niner | Ready to send to Lab Director with other associated USIs (P1P2-20240813 & ALL-20240819) Will then need FSO | No for MCenter in general, Yes before beam for JGG/ArCS - MCenter | Yes
ALL-20240819 Adjust SY, Meson, and Neutrino Boundaries and update MCI Analyses | Tom K | Ready to send to Lab Director with other associated USIs (P1P2-20240819 & M-20240723) Will then need FSO | Yes – P3 Beamline | yes
NuMI-20241203 NuMI Target Hall Shielding Door Removed During Shutdown | Phil Schlabach | Screening form received, need to complete evaluation | Yes – NuMI | no
HTS-20250117 Operate HTS Test Stand > 10 MeV | Genfa Wu | Forthcoming, being created | Yes (HTS) | Yes – new SAD Chapter & ASE
ALL-20250126 Unexpected Feeder Outages |  | Out for signatures: FAST, CMTS1, PIP2IT, STC | No | no
ALL-20250127 PIP-II Linac Construction Work Near F3 – updated | Steve Dixon & Joel Fulgham | n/a – updated work within scope of previous USI |  | 
USI Screener Training: https://www-esh.fnal.gov/pls/cert/schedule.show_course_details?cid=14899
Classes Scheduled: 2/11*, 3/12, 4/10
*cancelled due to conflict with Lab All Hands

## Slide 3: Open USIs – Lab Director/FSO Approval Needed
 | Description & Stage in the USI Process | Lab Director Approval Needed | FSO Approval Needed
P1P2-20240813 Change Rep Rate Limiter Input | Description: Change the magnet which is monitored by the repetition rate limiter to a magnet further upstream. Update the SAD & ASE to remove specifying which magnet is monitored, as the repetition rate itself is the Credited Control and it’s safety function does not depend on the specific magnet. The magnet will be specified in the OAD. SAD/ASE Revision: S03.C09 P1 P2 Beamline, ASE A.1. Review needed: xx | Yes | yes
M-20240723 ArCS in MC7 | Description: New experiment in MC7 that will introduce cryogens to the area, which will require new ODH Credited Controls. No change to the beamline. Credited Controls will be applicable once cryo is introduced, in the meantime MCenter beam can be delivered to other experiments with the ODH system locked off. SAD/ASE Revision: S04.C03 Meson Experimental, ASE A.1 Review needed: Experiment ORC. | Yes | yes
ALL-20240819 Adjust SY, Meson, and Neutrino Boundaries and update MCI Analyses | Description: New MCIs performed for the Switchyard P3 Beamline, Meson, and Neutrino to be within the Public Area Basis. Will require 2 new Credited Controls: both fencing for the Neutrino Muon beamline. SAD/ASE Revision: S03.C12 P3 Beamline, S03.C13 Meson, S03.C14 Neutrino, ASE A.1 Review needed: none – MCI currently under SRSO review | Yes | yes
All of these USIs have been signed through AD/ESH and ready to be submitted to Lab Director. What’s next:
 Completed routing SAD/ASE for Line/ALD signature
 Received approval from Director
Submitted ASE and USIs to FSO for approval