## Slide 1: 201 Mhz Cavity Installation

## Slide 2
Notes: Old cavity in MTA Hall

## Slide 3: Removing Old 201 Cavity
Came in through door with fork lift
Will go out through labyrinth
Requires new 3 ton Gantry crane
  To remove from stage
Will roll out using 4 casters

## Slide 4
Notes: New cavity in shipping crate

## Slide 5
Notes: Module on operational stand

## Slide 6: On Operational Stand
Notes: Model of module on operational stand

## Slide 7: 201 Module Installation
Will bring into MTA hall through labyrinth
Heavily ribbed doors are too wide for labyrinth
  Will remove and roll in doors separately
  Put on thin cover plate to keep module inside clean
Stand is too tall for clean room and labyrinth
  New “transport” stand is 10” shorter

## Slide 8: On Transport Stand, thin doors
Notes: Transport stand with thin cover plates instead of heavy doors. This is how it will be in clean room and through labyrinth.

## Slide 9
Notes: Door mover

## Slide 10
Notes: Model of clean room with old design of insertion fixture. I may have an updated picture of this Friday…

## Slide 11: Lab 6 Clean Room
Once doors removed & transport stand installed
Cavity installation – Vertical
  In Lab 6 clean room – Class 100
  Insertion picture shown is old design
  Allan DeMello is sending new design soon
  Mechanical and electrical testing in clean room too

## Slide 12
Notes: Moving module through MTA labyrinth

## Slide 13: Assembly in MTA Hall
Remove transport stand, install operational stand
In MTA Clean Room
  Install doors
  RF Couplers
  Other vacuum hardware

## Slide 14: Put on doors in MTA clean room
Notes: Model of cavity installed in module, back on operational stand.

## Slide 15
Notes: Operational stand will be lowered (machined by about 2”) to make centerline match up.