## Slide 1: Muon Accelerator Program Monthly Status Review
July 19, 2013

## Slide 2: Outline
L2 Manager Updates
Modeling cooling in HPRF cavities including atomic physics processes (R. Samulyak)

## Slide 3: L2 Manager Status reportS

## Slide 4
19 July 2013
04.02 – 6D Cooling Demonstration
Pavel Snopok
Feasibility Phase I through FY15:
  Development of a plan for a MAP 6D cooling bench test.
  Close coordination with D&S and TD activities.
  Development of a suite of experimental options.
  Report during FY15.
MAP CM discussion
Discussion of common parameters for cooling cell bench test
Bob/Diktys reported on the new straight lattices
Gene/Katsuya reported on the design of a segment of 805 MHz HCC suitable for a bench test complete with RF (effort to be completed by Aug 2014)
nuSTORM beam simulation
Restructurization of the 6D ICE meeting, stress on experiment design, more coordination with D&S/TD groups
Muon beam specification (including nuSTORM distribution) + simulation
Proton beam options
Detector options for 6D ICE
6D emittance @ nuSTORM (the injection line is being updated for higher energy pions)

## Slide 5
Contribution to IDS-NF in progress
Recently asked to update IDS-NF IDR FNAL Proton Driver appendix for RDR. Updating Project X summary based upon its recently revised RDR.
Look at Project X stage 2 as a proton driver (3 GeV).
Investigation of Target Station solenoid field affecting the last transfer line magnetic element(s)
Develop Accumulator and Compressor Rings
Develop Compressor Ring extraction line to target for NF
Outlining work for 3 GeV Proton Driver
Task Force Report
Task Force team focused on other topics
19 July2013
02.01 – Proton Driver
Keith Gollwitzer

## Slide 6
Chicane shielding and energy deposition work
Alternative taper schemes for the decay channel
Studies towards a 3 GeV, 1 MW Scenario
Support IDS-NF RDR activities
FE performance studies for a 3 GeV/ 1 MW scenario
Energy deposition and shielding studies for the chicane
Front-End contribution towards the IDS-NF RDR
Optimize buncher/ phase rotator for the 3 GeV proton beam driver case.
Low taper scenario for the 325MHz FE
Study the impact of proton beam bunch length on the performance of the front end.
Finish-up global optimization algorithms to maximize the FE performance.
RDR write-up
19 July 2013
02.02
Diktys Stratakis

## Slide 7
EPIC: Continuing…
HCC: Looking at effect of charge separation
Refocus effort: “Guggenheim” => “Vacuum RF Channel”
Physics Processes: Ongoing…
Vacuum RF channel(s) D&S (Palmer, Stratakis, et al)
HCC D&S (Yoshikawa, Yonehara, et al)
Physics Processes (Snopok, Roberts, et al): plasma effects, others, …
6D Baseline Selection
  (Basically on hold awaiting the other 6D D&S tasks)
Vacuum RF channel(s) D&S
HCC D&S
Auxiliary components
Final Cooling D&S
Missing Physics Processes
Missing Physics Processes
Need funding for Missing Physics Processes
Need engineering study on Vacuum RF channel final stages
19 July2013
02.03 Cooling
Tom Roberts

## Slide 8
R. Ryne for J. S. Berg
Lattices for IDS-NF acceleration: working out final details
IDS-NF RDR acceleration section: only introduction
5 GeV 325 MHz neutrino factory: only a first look
Just beginning Higgs factory acceleration chain
Put together beginnings of acceleration section for IDS-NF RDR
Started hysteresis calculations for fast ramped dipole with different materials for pole and flux return
Calculations to support FFAG-based acceleration chain design
Finish acceleration section for IDS-NF RDR
Q4: Setting up Higgs factory FFAG calculations
Q4: IDS-NF RDR Linac/RLA section
Q4: 5 GeV 325 MHz acceleration for neutrino factory
Behind target on FFAG acceleration chain
IDS-NF RDR acceleration section
5 GeV 325 MHz neutrino factory added to plan
325 MHz and multiples everywhere
19 July 2013
02.04 – D&S Acceleration

## Slide 9
Higgs Factory (HF) design with account of detector protection from backgrounds – GOT ready for 2nd iteration.
Study of effects of field imperfections in wide-aperture IR magnets on beam dynamics in Higgs Factory – DONE.
Longitudinal dynamics studies in Higgs Factory with account of beam-beam forces and wake-fields – on hold.
Upgrade of the 3TEV collider lattice with combined-function magnets – on hold
Scan of octupole correctors strength performed for compensation of the effect of fringe fields and body multipoles in the HF IR magnets – no big improvement compared to initial values (DA ~ 4 sigmas)
Design of a new version of the HF collider lattice.
Longitudinal dynamics simulations for HF
Design of a new version of the 3TeV muon collider lattice.
Design of a new version of the HF collider lattice.
Self-consistent longitudinal dynamics simulations for HF
Design of a new version of the 3TeV muon collider lattice
All of the studiers were mostly occupied with other tasks or on vacations.
19 July 2013
02 05 Collider Ring Design
Y. Alexahin

## Slide 10
Developments of physics and geometry modules of MARS15 for adequate modeling of heat loads in SC magnets and backgrounds in HF and MC detectors
Development of MARS model of HF IR with large-aperture magnets, MDI and detector.
Development of background hit rate reduction techniques.
Consistent magnetic field maps and geometry of IR combined function quads and dipoles implemented into the HF IR model.
Massive optimization of the MARS15 MDI configuration and materials: inside/outside/between IR magnets, nozzle, VTX and forward detectors, experimental hall etc.
Test runs with very encouraging results: dozens of times reduction of backgrounds in the HF detector bringing the rates to about those at a 1.5-TeV MC.
Fine-tuning of the new MDI parameters.
Preparation for production MARS runs on backgrounds and heat loads to HF IR components in the new MDI configuration.
Q4: Production MARS runs to feed the HF detector studies and minimize heat loads to IR magnets. With this source, launch full detector simulations.
None.
None.
19 July 2013
02.06 - Machine-Detector Interface
Nikolai Mokhov

## Slide 11
NF decay ring – Adding sextupoles in the arcs to correct chromaticity, which will also require a re-design in the arcs to go to a 60 degree phase advance (right now they're at 70) to make it easier to cancel the third order resonant driving terms. (J. Pasternak, D. Kelliher)
nSTORM - Dynamic Aperture studies with G4BL for the updated ring. (A. Liu)
Large acceptance ring design for nSTORM
  Pursue both FODO and FFAG Racetrack designs
  Continue lattice optimization and Dynamic Aperture study for both designs
Ring design for NF
  Complete RDR for 10 GeV ring design for IDS-NF
  Finalize injection into the ring for both charge species
  Adapt 10 GeV ring design (IDS-NF) for 4 GeV L3NF at Fermilab.
19 July 2013
Decay Rings 02 07
Alex Bogacz
nSTORM Ring with Beam Combination Section
NF decay ring – New ring design with two distinctly different arcs - special injection sections at the top arc. The energy acceptance, without sextupole corrections, is about 1%, with good transverse dynamic aperture on-energy. (J. Pasternak and D. Kelliher)
nSTORM - Updating the injection from 5 to 6 GeV/c and re-running the simulation for target production. (A. Liu)
Neutrino Factory decay ring – Converged on a final ring design, which has been documented in the RDR (D. Kelliher and J. Pasternak)

## Slide 12: AOB
Are there any other issues for today’s discussion
Questions?
Comments?