## Slide 1: MAP Friday Meeting: Systems Demonstrations
Dan Kaplan
IIT
Sept. 20, 2013

## Slide 2: Outline
Summary of SD Activities
L2 Summary reports
Topical Report
  6D ionization cooling demonstration, Pavel Snopok, IIT

## Slide 3: Systems Demonstrations: Current Activities
MICE:
  (Spectrometer Solenoid 2 – shipping, 1 – repair burned HTS lead)
  Software development (on- and off-line)
  Controls & Monitoring development
  Data analysis and paper preparation (Step I Emitt. paper accepted, PID paper in prep)
  PH has moved to UK to serve as Experimental Integration Scientist
  LC has left for ESS (L2 mgr vacancy)
  DR appointed MAUS offline head
  Planning for MICE NSF proposal
6DICE:
  Simulate emittance exchange study in MICE (dormant for now)
  Define requirements for 6D cooling bench test
  Evaluate NuSTORM as muon source for 6D cooling demonstration
  Identify venues for collective-effects studies

## Slide 4
EMR to arrive at RAL 26 Sept.
C&M: Integration document in prep with DL team
  Integrated cooling channel QP system doc also in prep
Stray magnetic field mitigation:
  collaboration choice is Partial Return Yoke
  review Mon-Tue next week
  documentation near completion
EMR commissioning (DAQ/C&M/Online Reconstruction)
  Run in October. Weekends, 4-7, 11-14, 18-21 (25-28 reserve)
  Test new superconducting magnet PSU ramp controls
  TIARA preparations underway
Tiarra test and EMR run competing for access to MICE hall
Space is issue for SS2 and FC2 at RAL
20 September 2013
04 01 – MICE

## Slide 5
Feasibility Phase I through FY15:
  Development of a plan for a MAP 6D cooling bench test.
  Close coordination with D&S and TD activities.
  Development of a suite of experimental options.
  Report during FY15.
nuSTORM distribution:
  background after the degrader is not an issue (sim. by Ao Liu)
  2 cells of 201 MHz cooling channel show no cooling, but no heating either
  Matching section is required.
Chris Rogers suggested ERIT ring could be used for proton intense beam test with Be foils.
Katsuya Yonehara presented his ideas on 6D ICE design/detectors
Matching section design for nuSTORM
Beam/detector options + early simulations
Muon beam specification (including nuSTORM distribution) + simulation
Proton beam options
Detector options for 6D ICE
20 September 2013
04.02 – 6D Cooling Demonstration
Pavel Snopok