## Slide 1
Step IV Conceptual Design Studies: finished
Step IV Magnetic Shielding Detailed Engineering: ongoing
Addressing recommendations of review panel
  Forces on MICE solenoids: look ok
  Quenches: small effect (if any)
  Step VI?
Steve Plate: three sectional design
Simulations: three sectional design
Costing
  Potential cost savings: in-house steel?
  Support framework
CM37
Address recommendations of review panel
Investigate pedigree of BNL steel
  Obtain samples & measure BH curve
Costing
Schedule
Finish design effort three sectional PRY
Steel procurement
Continue work on detailed engineering
Costing and schedule
none
none
25 October 2013
1.05.03 MICE Magnetic Shielding
Holger Witte