## Slide 1: MAP Friday Meeting: Systems Demonstrations
Dan Kaplan
IIT
Nov. 15, 2013

## Slide 2: Outline
Summary of SD Activities
L2 Summary reports
Topical Report
  Summary of MICE CM37, Dan Kaplan, IIT, et al.

## Slide 3: Systems Demonstrations: Current Activities
MICE:
  (Spectrometer Solenoid 2 – delivered, 1 – cooldown)
  Software development (on- and off-line)
  Controls & Monitoring development
  Data analysis and paper preparation (Step I Emitt. paper published, PID paper in prep)
  Planning for MICE NSF proposal
    Briefing at NSF HQ Tuesday
6DICE:
  Simulate emittance exchange study in MICE (dormant for now)
  Define requirements for 6D cooling bench test
  Evaluate muon sources for 6D cooling demonstration (nuSTORM, Milorad’s AP0 idea)
  Identify venues for collective-effects studies
  Design matching section and detectors for 6D ICE

## Slide 4
SS2 delivered to RAL R9
FC2 in cooldown
C&M Integration Plan document & Integrated QPS document
TIARA installation (including UMiss RF gear)
SW: Kalman track reconstruction now available
  CAD-based beamline geometry under test
  Batch reconstruction: reconstructed all data on the grid
  Project plan with detailed task breakdown being developed
EMR run successfully completed, took data for 4 “weekends”
  completes MICE Step I
QP for FC tested
FC1 training suspended
SS1 HTS lead failures
TIARA installation
“Emittance” paper published
Complete C&M Integration Plan document
Complete Integrated QPS document
C&M tasks: HV, PA, UPSMon
TIARA test – goal: power by Dec 20
Repair Decay Solenoid leads
Train SS1
Install tracker in SS2
Complete SS1 training & mapping
Complete FC2 training & mapping
Complete TIARA tests
Get geometry into CDB
Complete PRY design, review, and procure
DS repair and QP commissioning
Integrate EMR reconstruction with MAUS
Ckov analysis and simulation
15 November 2013
04 01 – MICE

## Slide 7
Feasibility Phase I through FY15:
  Development of a plan for a MAP 6D cooling bench test.
  Close coordination with D&S and TD activities.
  Development of a suite of experimental options.
  Report during FY15.
Milorad presented his idea on how to get a muon beam at AP0 with minimal disruption to the g-2 program providing 108 muons/s with momentum centered at 300 MeV/c
6D ICE design discussion is ongoing
Continue matching section and detector design/simulation work
Continue exploring muon/proton beam options
Have a first draft detector design and simulation running based on the nuSTORM beam
15 November 2013
04.02 – 6D Cooling Demonstration
Pavel Snopok