## Slide 1
Integrated QPS document complete
TIARA successful
Proton absorber under test
MEMO defined
SS2 leak tested in R9
Complete UPS monitoring update
Integrated QPS design meeting to be scheduled
Complete proton absorber test
FC1: add MLI and re-tension supports
SS1: HTS lead tests and cooldown
SS2 leak tested in R9
Complete SS1 training & mapping
Complete FC1 training & mapping
Get geometry into CDB
Complete PRY design
DS repair and QP commissioning
Install proton absorber
Need new plan with reduced FC B-field
SS1 HTS lead failure
FC2 heat leak; FC2 abandoned
CERN mapping team availability when SS1 is ready – depends on SS1 readiness
20 December 2013
04.01 – MICE
Pierrick Hanlet

## Slide 2
Feasibility Phase I through FY15:
  Development of a plan for a MAP 6D cooling bench test.
  Close coordination with D&S and TD activities.
  Development of a suite of experimental options.
  Report during FY15.
Looked at the 53 MHz bunch train in a 325 MHz cooling cell:
  No particle loss even with multiple cooling cells
  No longitudinal emittance growth
  The simulation was in 1D
Bunch train simulation in full 3D
Continue matching section and detector design/simulation work
Continue exploring muon/proton beam options
Continue with 6D ICE conceptual design
6D ICE detector conceptual design
20 December 2013
04.02 – 6D Cooling Demonstration
Pavel Snopok