## Slide 1: Muon Campus Adventure Cons Gattuso 2/05/14

## Slide 2: Tunnel work status
Alignment work
  Network
  Referencing
  Other issues
Work area prep
  General tunnel cleaning
  storage area setup
Component tagging
  Start the program next week
  Need clear direction as to the final destinace of some components

## Slide 3: Alignment work
Network monuments are all in…
  Rings
  Transport to the Gates
  Label control and painting done
Vertical network
  Elevation runs started
    tie in the tie rods to the floor control points
Horizontal Network will follow
  ~2-3 days of work prior to the start of referencing…..
Start Refereeing and as founding ( ~1 hour per magnet)
  Glue on monuments
  Building models of our tunnel magnets
    Supplied them with out CAD modeling to speed up the reference process
  Start the process
    D/A line
    The 30 straight section Delivery ring and Accumulator

## Slide 5: Work area prep
Images can be found at Muondept.bd\\Projects\Off Project Jobs\Tunnel Prep for Shutdown Work\Muon Campus tunnel tour pictures
E760 pit area
  Cabling
  Cryo Dewar
  Misc pipe
Support Department messes
  Carts
  Hoses
  Ext
Muon Department Inherited messes
  Magnets
  Every thing else

## Slide 6: E760 Pit Area

## Slide 7: 20 Drop Area

## Slide 8: Alignment work Issues
Delivery Ring
  Refinancing will consist of monuments on Top, radial inside and Bottom
    potential issues
      Shunt panels
      Bean line interfacing points
Accumulator
  Refinancing will consist of monuments on Top, radial outside and Bottom
    This will impact the alignment of the components at its final resting place.
      Setting magnet orientation in dentation beam, lines
      Or referencing them
      Or if magnet is opened

## Slide 9
Delivery Ring magnet
  Only referencing the Radial inside Top /Bottom of the magnets
Accumulator Ring magnet
  Only referencing the Radial outside Top /Bottom of the magnets.
    We will need to define magnet orientation for beam line

## Slide 10: Component Tagging
Three Classes
  Red: Components to be removed from tunnel
    Either Storage
    Rad waste
  Blue: Components to removed from current location and installed back to there original location.
    Magnet in the Delivery ring 30 section for example
  Green: Components to removed from current location and store at its jump point prior to being re installed else ware.
    Magnet being moved the Accumulator to the M3/M4 or M5 lines

## Slide 11: Next week long access period.
Set an upper limit as to the amount of space we will need to store components/devices outside our tunnel region. ( looking for ~ square footage of floor space needed.)
  TD storage at either magnet storage build (MSB), or Tagged Photon Lab (TPL).
Get an approximate value for the total weight and sore of the components that will be wasted.
  Waste management facility would like to have a rough idea as to amount of material to expect for processing….
Tag Fest
  RED: Components to be removed
  BLUE: Components to be put on ice

## Slide 12: Red Tag Items
Near A3Q7
Near D4Q19
Near D4B17