## Slide 1: Security Roadmap Year 3-5
OSG Staff Retreat
May 2014

## Slide 2: Higher Level Goals
Phase out the PKI based Identity Management (IDM).
  Decrease our dependence on certificates. Shrink the number of user and host certs
Develop traceability and trust relationship models that can eliminate dependency on PKI
Achieve certificate-free access to data delivery services
Integrate OSG IDM with Federations, Campuses
Focus on campus researchers. Enable use of campus identities. Focus on identity/security needs of campus researcher
Make it easy for campus researcher to join OSG, run jobs and move data.

## Slide 3: Phase-out PKI
Continue our work on Traceability project.
  Enable more VOs to submit certificate-free jobs (Y3)
  GLOW and OSG VOs already submit certificate-free jobs.
  HCC VO is the next one to transition. (Y3)
  Examine how campus researchers, OSGConnect and Duke-Connect etc can benefit from traceability project

## Slide 4: Phase-out PKI
Prepare for the end of DigiCert contract in 2016 (Y3)
Replace DigiCert with CILogon Net HSM service
  Concern: Reaching an Agreement between XSEDE and OSG to access to CILogon Net HSM service
When CILogon Net HSM replaces DigiCert
  Obtain all the services (user and host certs) we normally get from DigiCert for free (this may change under XSEDE mgmt)
A working prototype is already in place. Soichi integrated Net HSM service with OIM-ITB.

## Slide 5: Phase-out PKI
Goal: Reduce our dependency on PKI.
Enhance OIM with a username/password authentication method. In addition to existing cert authentication. (Y3)
  People who only need twiki, docdb access would not have to get certs

## Slide 6: Federated Campus Identities
Install a Shibboleth Identity Provider (IdP) at OIM. (Y3) Enable OSG users to authenticate themselves to external services such as OSGConnect, CILogon Basic CA.
Campus researchers can link their campus account automatically into their OIM accounts. No need to get a new username/password for OSG.
Install a Shibboleth Service Provider (IdP) at OIM. Campus researchers will use their campus id from then on to authN with OIM and use OSG resources.

## Slide 7
OIM
OSG IDP
alice -- OSG uname/passwd
bob -- OSG uname/passwd
CILogon Basic CA
Alice
1
2
4
Osg account:
alice
OSG IdP (Y3)
OSG Connect
Authenticate
With OSG
3
5
User cert

## Slide 8
OIM
OSG SP
alice – uname/passwd; U of Chicago ID
bob -- uname/passwd; UIUC ID
OSG Twiki
Alice
1
2
4
Osg account:
alice
OSG SP with Account Linking (Y4-5)
U of Chicago IdP
3. Authenticate
With U of C
6
Access to Alice’s
account granted
5

## Slide 9: Federated Campus Identities
Integrate a Shibboleth Service Provider (SP) with user Submit Nodes (e.g. in glideinwms framework)
  Currently users login to Submit node via ssh keys or uname/passwd
  Put a SP in the Submit Node so users:
    can authenticate with their campus identities
    OR with their OSG identities
    To increase security, we can integrate a 2-factor authentication performed on the users’ cell phone.

## Slide 10: Certificate-free access to data delivery services
No clear solution yet, but Globus Online or plain gridftp are among the options
Certificates will be needed in either case. We must hide them from the user completely.
Provide a OSG-wide MyProxy service. Store user certificates into MyProxy automatically when they are generated
When user logins to the submit node, fetch a proxy automatically and use for data delivery.
User can authenticate to MyProxy service first with OSG username/passwd or his/her Campus identity (through the OSG IdP)
If we utilize GlobusOnline, providing a central MyProxy service will help our resources too. They would not have to run their own MyProxy servers.

## Slide 11
OIM
alice -- OSG uname/passwd
bob -- OSG uname/passwd
Submit Node
Alice
OSG
MyProxy
3. Proxy cert
for Alice
GO,
GridFTP, etc
Data Delivery for Campus Researchers with Hidden Certs (Y4-5)
OSG uname
/passwd
2. AuthN
With OIM
4. Data
Transfer

## Slide 12
OIM
alice -- OSG uname/passwd, U of Chicago
bob -- OSG uname/passwd, UIUC
Submit Node
Alice
OSG
MyProxy
6. Proxy cert
for Alice
GO,
GridFTP, etc
Data Delivery with Campus Identities Y5 and Beyond
1
5. AuthN
With OIM
7. Data
Transfer
OSG SP
OSG IDP
U of Chicago IDP
2
3
4
Linked Accounts in OIM

## Slide 13: Concerns
Most progress in IDM depends on changes and enhancements made to OIM system.
Soichi in particular and GOC staff is very collaborating.
But we will have more demands from them.
We should find alternative ways to implement our IDM future without draining GOC resources
Security team can progress faster if we can lessen our dependency on GOC resources.
  We can design, develop, and test solutions, which we then transfer to GOC staff for production deployment.