## Slide 1: Plans for RFCC Mechanical Assembly
Allan DeMello
Lawrence Berkeley National Laboratory
MICE RF Workshop
June 2, 2014

## Slide 2
Cryostating the coupling coil cold mass
Assemble and integrate the RF vacuum vessel to the coupling coil
Assemble vacuum vessel onto support stand
Install cavities
RFCC Assembly Steps Overview
Notes: 2

## Slide 3
RFCC Module
Notes: 3

## Slide 4
Intrgrate Coupling Coil Sub-assemblies
Notes: 4

## Slide 5
Assemble and integrate the RF vacuum vessel to the coupling coil

## Slide 6
1. Stage Coupling Coil for Assembly
  Coupling coil will need some support fixturing

## Slide 7
2. Stage Vacuum Vessel Central Sleeve
  The central sleeve can be roughly aligned with shims between the O.D. and the I.D. of the coupling coil

## Slide 8
3. Insert Vacuum Vessel Central Sleeve in Bore of Coupling Coil

## Slide 9
4. Stage Vacuum Vessel Assembly Fixtures

## Slide 10
5. Assemble Vacuum Vessel Segments onto Fixtures
  Vessel segments will need to be accurately aligned in the fixtures using the module mating flange

## Slide 11
6. Bring Components Together - Align and Weld
  Slide the segments up to the central sleeve
  Alignment of the vessel segment and central sleeve RF ports to the scallops of the coupling coil vacuum vessel
  After alignment is verified tack weld the segments to the central sleeve

## Slide 12
7. Weld Gussets Between Coupling Coil and Vacuum Vessel
  Attach 16 gussets – 8 per side
  Welding process needed to minimize distortion of RF vacuum vessel and coupling coil vacuum vessel
  Alignment must be verified as welding is being carried out
Gussets

## Slide 13
  Weld on RF coupler spools
  Weld on vacuum manifolds
2 Vacuum manifold
Integrate the RF Vacuum Manifolds and RF Spools
(coupling coil removed for clarity)
4 RF coupler spools

## Slide 14
Mount the RF Vacuum Vessel/Coupling Coil to the Support Stand

## Slide 15
Inserting Cavity Assemblies

## Slide 16
Inserting Cavity Assemblies

## Slide 17
Inserting Cavity Assemblies

## Slide 18
Inserting Cavity Assemblies

## Slide 19
Inserting Cavity Assemblies

## Slide 20
Inserting Cavity Assemblies