## Slide 1: Mu2e Tracker Assembly and Installation
A. Mukherjee
Tracker L2 Manager Acting Assembly & Installation L3 manager
21 Oct 14

## Slide 2: Survey
This covers survey (optical) and checkout of the tracker after moving the mu2e building
All institutions working on the tracker are assumed to send students or postdocs for the checkout
Costed labor is surveyors

## Slide 3: Cost Table
 | Base Cost (AY K$) |  |  | Estimate Uncertainty (on remaining costs) | % Contingency on ETC | Total Cost
 | M&S | Labor | Total |  |  | 
475.06 Tracker |  |  |  |  |  | 
475.06.06 Detector Assembly & Installation |  |  |  |  |  | 
475.06.06 Detector Assembly & Installation |  | 70 | 69 | 69 | 65% | 37
Grand Total |  | 70 | 69 | 69 | 65% | 37

## Slide 4: Cost Breakdown
Base Cost (AY K$)
Chart: 
| 475.06.06 Detector Assembly & Installation
Total | 69653.2772
Chart: 
| L Labor
Total | 69653.2772

## Slide 5: Quality of Estimate
Base Cost (AY K$)
Chart: 
| L5 / M5 Conceptual | L7 / M7 Rough Estimate Pre-Conceptual - Uncommon Work
Total | 65052.8328 | 4600.4444

## Slide 6: Labor & Material by FY
Base Cost (AY K$)
Chart: Annual Cost $K
| 44104
L Labor | 69653.2772
Material
Non-Fermi Labor
Cumulative Total | 69653.2772

## Slide 7: Labor Resources by FY
FTEs by Discipline
Chart: Annual FTE's
| 43738 | 44104
AD Administrative
EN Engineering | 0 | 0.1404
ES Environmental, Safety & Health
FM Facilities Management
IT Information Technology
SC Scientific | 0.0634 | 1.3233
TE Technical | 0 | 0.1924
Cumulative | 0.0634 | 1.7195