## Slide 1: HL-LHC Project Status
Oliver Brüning For the HL-LHC Project team

## Slide 2: HL-LHC Status
End of the EU funded Design Study
Highlights from recent reviews
HL-LHC PDR and TDR
Key Technology and Study highlights:
  Schedule considerations
  ABP Studies
  Crab Cavities
  DS collimators and 11T dipole magnets
  Civil Engineering considerations

## Slide 3: HL-LHC PDR:
PDR: EU Deliverable D1.4
 delivered November 2014: CERN-ACC-2014-0300
 345 pages with baseline layout and parameter
descriptions and operational scenarios
 PDR publication followed by Assessment (Reviews)

## Slide 4: HL-LHC PDR:
PDR: HL-LHC Plan for the next decade:

## Slide 5: HL-LHC PDR:
PDR: HL-LHC Projection for post LS3 perfromance:

## Slide 6: HL-LHC PDR
PDR: HL-LHC Alternative Options
Opens the possibility of operating the HL-LHC with 7.5 1034 cm-2s-1 at pileup density limit of 1.2 events per mm and reaching > 300fb-1 per year and > 3000fb-1 for HL-LHC lifetime!
Ultimate performance for component and detector specifications
 Ultimate HL-LHC performance reach

## Slide 7: HL-LHC PDR:
HL-LHC Ultimate Performance Projection:

## Slide 8: HL-LHC PDR:
LHC
HL LHC
Thick boxes are magnetic lengths -- Thin boxes are cryostats
Longer Quads; Shorter D1 (thanks to SC)
ATLAS
CMS
ATLAS
CMS
HL-LHC Insertion Layout:

## Slide 9: HL-LHC PDR:
140T/m, 150mm coil diameter, beam screen at 40-60K,
1.2kW from Q1 to D1 @ nominal  50% more at ultimate
Triplet with Beam Screen and W Shielding:

## Slide 10: HL-LHC PDR:
Crab Cavity Layout:
4 cryo modules with two cavities each  provides modularity
and flexibility (e.g. phased installation and crab kissing)

## Slide 11: Highlights from Recent Reviews
SC Cable Review Nov 2014 & MQXF Review Dec 2014:
Design should be conservative and maximize margins!
Full support for 150mm coil aperture
Revise Jc and RRR (20% of samples show lower Jc) and
magnet operating point @ 75% of load line (now 80%)
Keep 2 strand supplier policy
Magnets should be tested at 108% of nominal
Revision of operating gradient and length of the
triplet magnets

## Slide 12: Recent PLC Discussions on Review:
Triplet Length and Layout: PLC March 2015
Q1/Q3 length increased to 4.2m (two magnets per unit)
Q2 length of 7.15m
Triplet gradient slightly above 130 T/m
Updated HL-LHC layout and interconnection lengths
Found optics that is compatible with the above and
‘only’ 2% loss in integrated luminosity
Still need final agreement of L* and BPM positions
See Riccardo’s presentation for more information

## Slide 13: Updated layout:
Ideal bpm positions
Forbidden areas ±60 cm
New triplet layout and optics needed due to lower gradient
New triplet magnetic lengths: 4.2 m and 7.15 m.
On-going integration studies (with WP8/12/13/15) to determine
  Final L*: option of L*=23 m seems feasible
  BPM position optimization (to be far from BB LR encounters)
Nominal
New triplet L*=23 m

## Slide 14
USLARP Collaboration Meeting, Mai 2015, FERMILAB, USA
Cost & Schedule Review:

## Slide 15: Schedule Considerations: Decision after RunII Startup:
April 2015 Coordination group:
Experiments would not object!
TODAY
Graph showing nominal upgrade parameters –
3000 fb-1 would be reached in 2036
LS4 & LS5
Schedule?
LS3 to start a year later, in Jan. 2024
LS2 could start 6 months later, in Jan.2019
LS2 could last additional 6 months

## Slide 16: ABP Studies Highlights:
Revision of triplet powering
Baseline of Q1 & Q3 in series and Q2 in series
versus LHC configuration with all in series and trims

## Slide 17: Powering Schemes:
Inner Triplet powering:
  class 1 (1ppm) leads to ≈ 10-4 rms Q shift
   further reduction needed (10-5 k-mod.)
  Q1-Q2-Q3 features a small tune shift in the current and voltage control regime
Separation dipoles:
  class 1 PC preferable, less critical than IT and Q4
Q4:
  class 1 PC needed
Baseline powering scheme (PDR)
Q1-Q2a Q2b-Q3 (S. Fartoukh):
Q1
Q2a
Q2b
Q3
PC2 17.4 kA
PC1 17.4 kA
PC3 ±0.2 kA
PC4 ±2.0 kA
Q1
Q2a
Q2b
Q3
PC1 17.4 kA
PC2 17.4 kA
PC3 ±2.0 kA
PC4 ±2.0 kA
Q1
Q2a
Q2b
Q3
PC1 17.4 kA
PC2 ±2.0 kA
PC3 ±0.2 kA
PC4 ±2.0 kA
Q1-Q2-Q3
HL-LHC | rms((Qz-Qz0)) [10-4] | ΔQ/ΔQ(Baseline)
Baseline | 1.37 | x1.0
Q1-Q2-Q3 | 0.67 | x0.5
Q1-Q2a Q2b-Q3 | 0.54 | x0.4

## Slide 18: ABP Studies Highlights:
Revision of triplet powering
Baseline of Q1 & Q3 in series and Q2 in series
versus LHC configuration with all in series and trims
Crossing angle and b* leveling
Full crossing angle only required at the end of a fill
Smaller beam current at end of fill translates into margins
for required maximum compensation strength for
long-range beam-beam effects
 LRBB compensation via electron beam becomes feasible
Triplet vibration
Incompatibility of CE works during LHC operation

## Slide 19: Technology Highlights: RF
Niowave Fabrication progress: Status April 2015
DQW:
Outer conductor
halves: 4 pieces
in QA
Top Cake Pans:
2 pieces in QA

## Slide 20: Technology Highlights: RF
Niowave Fabrication progress: Status April 2015
RF-Dipole:
Outer conductor
halves: 4 pieces
in QA
Bowel:
1 Niobium Stamped
others ready

## Slide 21: Technology Highlights: Collimation
DS Collimators in IR2 (and IR1 and IR5) could be replaced by
orbit bumps and absorbers in the empty cryostat
Collimation Study Group March 2015
Works for IR1 & IR5 (tested) ✔
Could work for IR2 (ALICE) with optics and bump
modifications
Can not work for IR7!

## Slide 22: TCLD absorbs secondary beams from Pb-Pb collisions
Can select addition beams by adjusting collimator gap
Example of IR2, deliver full luminosity after ALICE upgrade during LS, quenches likely

## Slide 23: TCLD in connection cryostat at IR2
Variations of optics, bump and use of available orbit correctors studied (Tom Mertens, next talk). Solution only applicable in IR2.

## Slide 24: DS Collimator locations around ATLAS (or CMS)
Different from IR2 because of QF/QD polarity in dispersion suppressor

## Slide 25: Quench Mitigation with Orbit Bumps tested at CMS
R. Bruce et al., Beam losses from ultraperipheral nuclear collisions between 208Pb82+ ions in the Large Hadron Collider and their alleviation, Phys. Rev. ST Accel. Beams 12, 071002 (2009)
Will be operational in 2015 for all experiments.
Orbit bumps could be used to spread out and move the secondary beam losses to a less vulnerable location in order to reduce risk of quench.
End-of-fill experiment on 24/11/2011 – Fill 2319.
3-magnet orbit bump with peak amplitude of
x = -2.6mm at MQ.11R5.B1
→ Moves BFPP1 beam impact position further downstream, increasing impact angle and spot size.
w/o bump
with bump

## Slide 26: Technology Highlights: 11T magnets
Create space in the dispersion suppressor regions of LHC, i.e. a room temperature beam vacuum sector, to install additional collimators (TCLD), which are needed to cope with beam intensities that are larger than nominal, such as in the High Luminosity LHC (HL LHC)
Replace a standard MB by a pair of 11T dipoles (the 11T dipole is also called MBH)
Interconnect
Space for Collimator
11 T dipole cold mass
By-pass cryostat
15660 mm
F. Savary @
14th PLC

## Slide 27: 11T: Beam vac. & Collimator length
Interconnects become longer because of the beam screens
Very compact cold line because of the sector valve RF shielding
Transitions avoided because there is no sector valve on the other beam line
Cold drift vacuum chamber – Preferred
650 mm Collimator
Courtesy D. Ramos
600 mm Collimator
Following the 51st Collimation Upgrade Specification Meeting held on Jan. 30, 2015
ColUSM #51
Work to make a mock-up
by-pass cryostat has started
27
USLARP Collaboration Meeting, Mai 2015, FERMILAB, USA

## Slide 28: Updated Plan following C&S, Schedule & Col:
 | Phase 1 – LS2, all RRP | Phase 2 – LS3 | Phase 3 – LS4
Models | MBHSM101 (done) MBHSP101 (done) In addition: 4 x 1-in-1 MBHSP102 is under test 2 x 2-in-1 | PIT (new X-section): 4 x 1-in-1 2 x 2-in-1 RRP (new X-section): 2 x 1-in-1 1 x 2-in-1 | None Same design as for LS3
Prototypes | P1: MBH_P001 | P2: MBH_P002 [PIT] P3: MBH_P003 [RRP] | 
Series baseline | First of a kind1 1 x (2 MBH + 1 BPC2) | 2 in IP2 + 2 in IP7 or 4 in IP7 tbc 45 x (2 MBH + 1 BPC) | To complete IP7 or in IP2 2 x (2 MBH + 1 BPC)
Series spares | - | - | 1 x (2 MBH + 1 BPC)
Option | - | - | IP1-IP5 Max. 8 x (2 MBH + 1 BPC)
With all features to be compatible for installation, may become the 1st unit for installation or the spare unit for LS3
BPC stands for By-Pass Cryostat
EC stands for Empty Cryostat. As a reminder, the connection cryostats currently installed in LHC are shorter than a standard MB. An assembly of 2 EC + 1 BPC completed with a collimator (WP5) will form a CCC (Connection Cryostat Collimator) that would replace an existing connection cryostat
These empty cryostats are an option, which needs to be confirmed
The first of these 4 shall come soon after the first of a kind produced before LS2. As a matter of fact, it will have the same design
 | 2 x (2 EC3 + 1 BPC)4 |  | 

## Slide 29: MBHDP01 tested in Feb./Mar. 2015
First 2-in-1 11 T dipole model
11.5 T ( 12.1 kA) reached after 36 quenches
80 % of SSL, which is  15.1 kA, reached in 41 quenches
No further degradation observed between single aperture model results and 2-in-1 results
4.5 K
4.5 K
1.9 K
Courtesy G. Chlachidze, S. Stoynev, A. Zlobin

## Slide 30: Civil Engineering Considerations:
Vibration studies
First studies showed that CE work is incompatible with
LHC operation
Studies showed vibration amplification from triplet
cryostat by two orders of magnitude  Earth quakes,
environmental noise & CE impact on HL-LHC
Schedule and Space Requirements
Integration studies show need for substantial
underground CE work
 No major difference in cost and schedule from CE
 re-evaluation of on-surface vs underground installation

## Slide 31: Inventory of space requirement
IP
S
U
R
F
A
C
E
T
U
N
N
E
L
C
O
N
N
Warm compressors and
4.5 K cold box
1000 m2
1.9 K Cold box
300 m2
Power converters
320 m2
Power converters
320 m2
RF crab cavity equipment
200 m2
RF crab cavity equipment
200 m2
IP
S
U
R
F
A
C
E
T
U
N
N
E
L
C
O
N
N
Warm compressors and
4.5 K cold box
1000 m2
1.9 K Cold box
300 m2
RF crab cavity equipment
200 m2
RF crab cavity equipment
200 m2
Baseline
Option
Power converters
320 m2
Power converters
320 m2

## Slide 32: Project Governance during FP7 DS:
No Connection with Department Leaders and Group Leader!!!
32

## Slide 33: Project Governance Proposal:
Revised Collaboration board
US-LARP, JP-KEK, UK, Greece
& other In-kind contributiors
CERN Director General
Director of Accelerators & Technology
CERN HL-LHC
Technical
Committee
Scientific Advisory Committee
 C-MAC
Work Packages / Groups
HL-LHC Project Office
LMC:
LHC operation &
HL-LHC comm. preparation
LIU:
Project and injector operation
Coordination Group
Machine Performance Committee
33

## Slide 34: Other info (HL-LHC Coord group):
Ions performance in P2 under clarifications
Collaborations
    UK (R. Appleby);
    Sweden (RF measurements?)
    Greece (TAXS/TAXN?, BI?)
    Georgia (Cryostat Jacks) ?
    Japan for D1 magnet model and SCRF polishing
    TRIUMF (ABP and BI?)
The HL-LHC book is almost finished! http://www.worldscientific.com/worldscibooks/10.1142/9581
USLARP Collaboration Meeting, Mai 2015, FERMILAB, USA

## Slide 35: Next events
May 11– 3 LARP CM24 (LARP-HiLumi Spring Meeting
17th-18th September : HL-LHC/LIU day (4th event of that type including RLIUP)
19- 23 October HiLumi LHC/Larp 5th joint annual meeting. Closing FP7 HiLumi LHC
    Including 2 events: 1 for officials in CH and 1 in Fr (CMS) with local authorities.
    Half or one full day on Collider-Experiment Interface
        Optimizing performance of proton: how relevant is the PU density?
        TAXS diameter: can it be definitely fixed (or not)?
        LS2 and LS3 duration and timing  C.E. plan (see events with authorities)
    Ion beam intensity: do we need 11 T for DS collimations for IP2? The plan is to continue to built whatever is useful ALSO for P7 (a delayed LS2 helps)!
USLARP Collaboration Meeting, Mai 2015, FERMILAB, USA

## Slide 37: HL-LHC PDR:
0.75 1034 cm-2s-1
50 ns bunch high pile up 40
1.5 1034 cm-2s-1
25 ns bunch pile up 40
1.7-2.2 1034 cm-2s-1
25 ns bunch pile up 60
Technical limits (machine and experiments) like :
50  25 ns
Run I
Run II
Run III

## Slide 38: Accelerator Technology Sector Committees:
Accelerator & Technology Sector Management Board
LHC EIC & MC
IEFC
HL-LHC Project
BE, TE & EN DH and GLs
LMC
LIU Project
BE, TE & EN alt DH and alt GLs
LHC experiments
Experimental areas
Machine Coordinators
& Supervisors
WG:
FOM?
MPP
LBOC?
WGs:
FOM
MSWG
Projects:
Collimation
Projects:
LINAC4
BE, TE & EN DH
Two Separate Worlds that are only connected via the ATS MB

## Slide 39: Accelerator Technology Sector Committees:
Accelerator & Technology Sector Management Board
LHC EIC & MC
HL-LHC Project
BE, TE & EN DH and GLs
Machine Performance Committee (LHC & Injectors)
LIU Project
LHC experiments
Working Groups:
FOM
MPP
LBOC
MSWG
Sub-Projects:
Collimation
LINAC4
BE, TE & EN DH
C-MAC
HL-LHC Technical Committee
LIU Technical Committee
Plus a dedicated Injector Complex Operation Committee
reporting to ATS or MPC?

## Slide 40: Implementation plan:
PDR: EU Deliverable D1.4 delivered November 2014: CERN-ACC-2014-0300
Ext. Cost & Schedule Review in Jan-Feb 2015;
TDR: OCT 2015; TDR_v2 : 2017
Cryo, SC links, Collimators, Diagnostics, etc. starts in LS2 (2018)
Proof of main hardware by 2016; Prototypes by 2017 (IT, CC)
Start construction 2018 for IT, CC & other main hardware
IT String test (integration) in 2019-20; Main Installation 2023-25

## Slide 41
Run 2
Run 3
Run 4
LS 2
LS 3
LS 4
LS 5
Run 5
LHC schedule approved by CERN management and LHC experiments spokespersons and technical coordinators (December 2013)
LS2 starting in 2018 (July) => 18 months + 3 months BC
LS3 LHC: starting in 2023 => 30 months + 3 months BC
Injectors: in 2024 => 13 months + 3 months BC
LHC schedule beyond LS1
Beam commissioning
Technical stop
Shutdown
Physics
Run 2
Run 3
Run 4
LS 2
LS 3
LS 4
LS 5
Run 5
(Extended) Year End Technical Stop: (E)YETS
EYETS
YETS
YETS
YETS
YETS
YETS
300 fb-1
Goal of 3’000 fb-1 by mid 2030ies
30 fb-1