## Slide 1: Mu2e Design Reviews
Target absorber 16 February 2015
Target Remote Handling 3 March 2015
Instrumentation & Controls 25 March 2015
Delivery Ring RF 25 March 2015
Proton Target 12 May 2015
Beamline Optics 17 July 2015
Resonant Extraction 27 July 2015
Extinction 31 July 2015
Extinction Monitoring 31 July 2015
HRS 21 August 2015
DOE CD-3c Review 6 April 2016

## Slide 2: Other Mu2e Activities
Finalize M4 beamline optics
Install Diagnostic absorber (part of Enclosure GPP)
Target materials testing at RAL
ESS prototype HV testing at NWA
Accelerator timeline flap