## Slide 1: Fermilab SBN Program – Organization Concept for Discussion
Peter Wilson
April 19 2015

## Slide 2: Proposed SBN Program Organization

## Slide 3: Proposed SBN WBS
Details of structure are responsibility of respective Technical Coordinator

## Slide 4: Proposed Science Organization - 2015
MicroBooNE Run 1 is fully under MicroBooNE authority
ICARUS data from LNGS operation is fully under ICARUS authority

## Slide 5: Possible Science Organization – 2017(?)
MicroBooNE organization continue to analyze Run 1 data

## Slide 6: SBN Program Office
SBN Program Coordinator
Deputy Coordinator
Program Mechanical Engineer
Program Electrical Engineer
FNAL
CERN Technical Safety Coordination - Olga

## Slide 7: Possible SBN Program Organization
Three Collaborations and a Consortium
  MicroBooNE: commission detector, physics with first 6.6E20 POT
  SBND: build near detector, cross-section physics etc
  ICARUS: deliver refurbished T600 to Fermilab, physics
  SBN Collaboration/Consortium: Responsible for oscillation physics
    Build on Taskforce and WGs

## Slide 8: Technical Boards
Separate Technical Boards for Near and Far Detectors
  Focus on needs for designs that are quite different
  Chair
  Need to coordinate with TC for Infrastructure

## Slide 9: Organization: Oversight and Review
Require close coordination between collaborations, CERN, Fermilab, INFN, and other funding stakeholders
  Similar challenge to LHC experiments but at a different scale
  LBN faces same challenge at a bigger scale
Proposed structure for construction
  Three collaborations responsible for delivery of their detectors at least through commissioning
  MOUs (or equivalent) between collaborations and Fermilab
Cost, schedule and technical reviews will be required:
  Expect SBN Program to be external to DOE CD Process (413.2b)
  Propose that peer reviewing be organized by Fermilab as Director’s Reviews
Oversight of finances will be required:
  Propose that Fermilab will organize a Resource Review Board
Propose a steering group to guide the work: SBN Task force provides an example of a possible organization.