## Slide 1: Muon (g-2) to ≤ 140 ppb State of the Experiment
David Hertzog (Washington) and Lee Roberts (Boston)
for the E989 Muon (g-2) Collaboration
Nov 2014
~700 pages
CD 2/3 Follow-up Review Tomorrow

## Slide 2: “What the PAC would like to hear …” Steve Geer
Current status and the plan going forward
What happens when
Update on your run and physics plans
After 14 dormant years
The RING is COLD
And the POWER is about to be turned ON
- p. 2
“ … we confirmed that the resistance is 0.1 +- 0.5 micro-ohm, consistent with being superconducting ! “ Hogan Nguyen, L2 Ring Team
6/23/2015

## Slide 3: Today’s Ring Status
Picture of the first magnet powering. Power supply is now on for the first time since 2001. 6/23/15

## Slide 4: Major Installations
MC-1 complete and occupied
  Temp stability ±1 C;
  Floor stability for magnet
  Counting room; Electronics; Meeting area/Prep area; Services
Ring re-assembled and cold
  Alignment successes
  Solved cold-cryostat leak from BNL
  Power supplies ready on
  Rough Field shimming starting imminently
    team on site working now
Vacuum chamber modifications
  Custom chamber mods for Trackers and other subsystem.

## Slide 5: The interest in g-2 remains high …
Will the LHC find new TeV scale physics?
Is the discrepancy at lighter scales?
Light vector space of dark photon  e+e- (visible decays) largely ruled out now
But, the “invisible” decay space is quite alive; Dark Z model also alive and connects to running of sin2qW vs Q
NA48/2 arXiv: 1504.00607

## Slide 6: Post LHC Run 1 physics case strong as ever Representative papers – last 6 weeks – with g-2 in titles are typically refined models of SUSY
Now with more restricted spaces and tanb ranges

## Slide 7: The Standard Model expectation is being vigorously addressed, and uncertainty reduced
Hadronic Vacuum Polarization  6923(42) x 10-11 (2011)
  BES
    New; 1/3rd data; Prelim pp
    Consistent with others
  VEPP-2000
    New results this year at ~0.6% on pp
    Aim at ~0.3% by 2017 (the ultimate goal)
  Lattice
    Already predicted xs with only 2-3 larger uncertainty than experiment
Hadronic Light by Light  105(26-40) x 10-11 (2007)
  Lattice (UConn, Columbia, Princeton, Nagoya, BNL)
    “we have computed HLbL on several lattices …”
    “statistically significant signal … with 171 MeV pion and 134 MeV muon “
  Dispersive (data-driven)
    Flurry of recent papers
    Measurement programs at KLOE and BES in preparation

## Slide 8: Reminder: Now and Future Increase statistics: x 21 Reduce systematics: 2 (B) and  3 (wa)
BNL E821
Theory
3.6 s
x10-11
Future Goals
Goal: 140 ppb
Expected Improvement
7.5 s if same central values
Key: More muons per fill, More fills per hour
Key: Finer shimming of magnet and refined monitoring
Key: Modern detectors/electronics/DAQ/calibration
- p. 8

## Slide 9
E989 Collaboration: 35 Institutes; >150 Members
Domestic Universities
  Boston
  Cornell
  Illinois
  James Madison
  Kentucky
  Massachusetts
  Michigan
  Michigan State
  Mississippi
  Northern Illinois University
  Northwestern (thy)
  Regis
  Texas (joined, 2015)
  Virginia
  Washington
  York College
National Labs
  Argonne
  Brookhaven
  Fermilab
Italy
  Frascati,
  Roma 2,
  Udine
  Pisa
  Naples
  Trieste
China:
  Shanghai
The Netherlands:
  Groningen
Germany:
  Dresden (thy)
England
  University College London
  Liverpool
  Oxford
  Rutherford Lab
Korea
  KAIST
Russia:
  Dubna
  Novosibirsk
Co-spokespersons: David Hertzog, Lee Roberts
Project Manager: Chris Polly
Deputy PM: Mary Convery
Institutional Board: Mike Eads, chair
Talks Committee: Lawrence Gibbons, chair
Publication Committee: Graziano Venanzoni, chair
g-2 Notes Editor: Bill Morse
Collaboration Secretary: Liang Li
DOE EC: Casey
DOE EC: Winter

## Slide 10: A hand’s on training ground for young physicists …
GRADUATE STUDENTS
Nick Kinnaird (Boston)
Robin Bjorkquist (Cornell)
Andre Frankenthal (Cornell)
David Sweigart (Cornell)
Antonio Anastasi (Frascati)
Cristina Schlesier (Illinois)
Adithya Kuchibhotla (Illinois)
Fang Han (Kentucky)
Laura Kelton (Kentucky)
Will Turner (Liverpool)
Saskia Charity (Liverpool)
Tom Stuttard (London)
Zachary Meadows (Massachusetts)
Midhat Farouq (Michigan)
Alec Twesley-Booth (Michigan)
David Tarazona (Michigan State)
Wanwei Wu ( Mississippi)
Aaron Epps (Northern Illinois)
Mike McEvoy (Northern Illinois)
Sebastian Szustkowski (Northern Illinois)
Andrew Behnke (Northern Illinois)
Aaron Fienberg (Washington)
Nathan Froemming (Washington)
Matthias Smith (Washington)
Rachel Osofsky (Washington)
POSTDOCS*
Joe Grange (ANL)
James Mott (Boston)
Jason Crnkovic (BNL)
Hisham Kamal Sayed (BNL)
Seung Cheon Kim (Cornell)
Antoine Chapelain (Cornell)
Brendan Kiburg (FNAL)
Tammy Walton (FNAL)
Mandy Rominsky (FNAL)
Leah Welty-Rieger (FNAL)
Martin Gaisser (KAIST)
Young-Im Kim (KAIST)
Soohyung Lee (KAIST)
David Flay (Massachusetts)
Jenny Holzbauer (Mississippi)
Sabato Leo (Illinois)
Sudeshna Ganguly (Illinois)
Wes Gohn (Kentucky) )
Rebecca Chislett (UCL)
Joe Price (Liverpool)
Babak Abi (Oxford)
Jarek Kaspar (Washington)
Martin Fertl (Washington)
Kim Siang Khaw (Washington)
* > 50% time

## Slide 11: Method

## Slide 12: Reminder: We measure the difference between the spin precession and cyclotron motion for a muon moving in a magnetic field, which is
In practice,
EDM
Magic g
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015

## Slide 13: Method:
1 ppm contours
B
The anomaly is obtained from three well-measured quantities
Future Japan HFS coming
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015

## Slide 14: Two measurements are made, both are frequencies and both are “blinded”
Precession frequency
  Detectors involved
Muon distribution
  Measured and Simulated
Magnetic field
  In terms of proton NMR
B
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 14

## Slide 15: Requirement and status
Intense shots of highly polarized 3.094 GeV/c muons,
Instrumentation to inject, kick, and store muons into the Muon Storage Ring
Methods to shim 1.45 T field to high uniformity and to measure it vs time throughout experiment
Instrumentation to measure decay positron times and energies, and to determine beam parameters
Collaboration is organized around these 4 Teams
Beam
Ring
Field
Detector
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 15

## Slide 16: … shots of highly polarized 3.094 GeV/c muons
No hadronic flash
Pions all decay
Protons removed by a DR kicker
Forward muons collected
95% polarized
~800,000 m+/fill (dP/P 2%) at ring
8 GeV Protons
Pions
Muons
4 bunches
All protons are “excess” from those used for NOvA n Program
Possible Cycle: 16 Shots / 1.33 s Cycle
Beam
- p. 16

## Slide 17: Acquiring x21 statistics at FNAL vs. BNL
BNL E821: ~ 4000 m+ / fill using 4 TP of 24 GeV p / fill
FNAL E989: > 10,000 m+ / fill using 1 TP of 8 GeV p / fill
  Many design factors recover lower s and proton intensity / fill
    e.g: target focus, FODO lattice; forward decays; beamline length
  Additionally: 12 Hz fill rate at FNAL vs 4.4 Hz at BNL (factor x 2.7)
    This is a critical advantage
NET: Physics / hour 7 times greater at FNAL compared to BNL.
Beam
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 17

## Slide 18: Beamline Progress and End-to-End Modeling Significant and on schedule
Beam
M2-M3 beamline
p  m n
Critical for muon capture
M4-M5 into Ring
Handoff to Ring Models
Into and around the DR
Critical for p and p removal
Target working
Beamlines in progress
Ready early 2017
- p. 18

## Slide 19: … inject, kick, and store muons in the Muon Storage Ring
incoming muons
Quads
KICKERs
About 2-3% store
Ring
- p. 19

## Slide 20: Detailed simulations to optimize muon storage and to predict detector responses
Back leg hole
Inflector magnet
Quadrupoles and Collimators
New Kicker geometry and fields
Kicker plates
- p. 20

## Slide 21: Cornell Kicker and Blumlein Pulse Forming Network
1st turn
2nd turn
Ring
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 21

## Slide 22
Optimized Kicker Magnitude and Timing and Reduction of CBO. Model fidelity critical
22
Minimizing CBO
Ring
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 22

## Slide 23: … shim field to high uniformity and measure the field vs time …
Goals
  Determine B field in space and time
  Map + particle tracking determine field weighted by muons
  Final uncertainty on convolution < 70 ppb
Tools
  Shim, monitor, stabilize magnet in advance (starting now)
  Many knobs to turn to reduce lowest multipoles in field
  Proton NMR proxy for field
    400 new fixed probes measure field at all times
    NMR trolley measures field in situ; ~daily maps
    Absolute B field probes establish probe to probe calibration
Field
- p. 23

## Slide 24: NMR probes used to map and monitor the highly uniform magnetic field . A trolley is inserted to map the field inside the vacuum.
- p. 24
FID
trolley
trolley
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015

## Slide 25: Images of work being done …
400 new probes designed and being assembled
Trolley refurbishment
  New onboard electronics
  New barcode location sensors
  New probes
Large-bore MRI magnet installed at ANL for testing
Field
OPERA FEA modeling
Capacitec test stand for shimming
ANL test magnet
Trolley positioning
New Probe Kits and Assembly
Trolley Refurbishment
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 25
Pulley for shimming

## Slide 26: … record muon decay times and energies, determine stored beam parameters …
Detector
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 26

## Slide 27
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 27

## Slide 28
SiPM boards optimized to produce PMT-like pulses to exploit short pulse duration of Cherenkov crystals (relevant: pileup)
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 28

## Slide 29: Final detector design tested at SLAC; Exceeds specifications (Performance study published: NIM)
extent of one crystal
Laser Calibration equalizes gains
Resolution excellent
- p. 29

## Slide 30: Waveform Digitization System Progress
  800 MSPS digitization rate @ 12 bits
  > 1400 channels overall
µTCA Advanced Mezzanine Cards
Passed Key Rate Test
Passed Key Clock Test
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015
- p. 30

## Slide 31: State-of-the-art Laser-based calibration system
Front Panel Prisms
10-4 / h demonstrated
- p. 31

## Slide 32: The Tracker System
Goal is to measure the beam position as a function of time in the fill at multiple locations around the ring
- p. 32
3 locations
8 UV stations
128 straws per station
Reconstructed decay position

## Slide 33: The Tracker System
Full system beam test in progress (ends July 4). Preliminary results very promising.
- p. 33
Construction team in UK
Beam test team at FNAL
Good hits in all layers
Installation at FNAL

## Slide 34: Schedule overview
MC-1 (GPP)
g-2 Cryo Plant (AIP)
Ring Assembly
Shim Field
Prep Chambers/Install
Construct/Install Sub-systems
Accelerator Modifications
Ring cold ready for operations
Experiment ready for operations
Accelerator ready for operations
Ring Cold
Detector/DAQ Commission
Beam
Tune-up
Physics Production Running
Analysis Tools Development
Mock Data
2nd Results
Full Running Intensity
Construction (Project & Muon Campus):
Operations (Laboratory):
Analysis (Collaboration):
1-2 x BNL statistics
~5-10 x BNL
21 x BNL
Final Results
1st Results
- p. 34

## Slide 35: Summary
Current status and the plan going forward …
  Design complete and implementation well along
  Ring cold; Power “on”
What happens when …
  CD2/3 Follow-up Review tomorrow
  Shimming begins imminently
  Detectors next summer
  Beam in 2017
Update on your run and physics plans …
  Aiming for physics in 2017 with “BNL” statistics on g-2
  Longer run follows in 2018
    g-2 to 140 ppb,
    EDM < 10-20 e-cm;
    Lorentz/CPT further restricted
- p. 35
The Collaboration wishes to thank the Lab for strong support

## Slide 36: Systematic Errors on wp (ppb)
Brookhaven E821
FNAL
- p. 36
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015

## Slide 37: Systematic Errors on wa (ppb)
Ring Team
Detector Team
Detector Team
- p. 37
The Muon (g-2) Collaboration, Fermilab PAC – 24 - June – 2015

## Slide 38: Conceptual idea of calibration handshake …
Absolute probe was used in the Muonium HFS experiment that established mm/mp, which is needed to determine am
A second absolute magnetic field probe is in development at UMass
Field
- p. 38

## Slide 39
Few billion events
Getting a good c2 is a challenge
Fit to Simple 5-Par Function
N(t) = N0 e-t/t [1+Acos(wat + f)]
Of course, much more challenging because of:
Pileup
Gain changes
Coherent Betatron Oscillations
Muon Losses

## Slide 40: Reminder: Now and Future Increase statistics: x 21 Reduce systematics: 2 (B) and  3 (wa)
Goal: 140 ppb
Expected Improvement
7.5 s if same central values
Key: More muons per fill, More fills per hour
Key: Finer shimming of magnet and refined monitoring
Key: Modern detectors/electronics/DAQ/calibration
- p. 40

## Slide 41: Support and Funding
Strong support from host DOE OHEP
  AIPs: beamlines and Muon Campus common infrastructure
  GPPs: MC-1 Building, M5/M6 tunnel
  Project: g-2 specific beamlines, instrumentation, ring move and assembly, field measurement, inflector, quads, kicker, vacuum, some detector systems, management
NSF Major Research Instrumentation ($3.6 M)
  Calorimeters, Bias, Electronics, DAQ, Clocks
DOE Early Career ($5 M; 2 awards: Casey, Winter)
  Tracker development
  Field trolley development, data analysis
International (several $M equivalent)
  UK: Tracker
  INFN: Calibration system
  China: 21% of the crystal calorimeter

## Slide 42: An “event” is an isolated electron above a threshold.
e+
2.5 ns samples
N
A
NA2
<A>=0.4

## Slide 43: State-of-the-art Laser-based calibration system (optical study published: NIM)
  Distributed from array of lasers
  All crystals flashed
  Many monitor substations
  Demonstrated stability 10-4/h

## Slide 44
g = 2(1 + a/2p)
g = 2(1 + a/2p + C3(a/p)3 )
g = 2( … + C3(a/p)3 + Had)
g = 2( … + C3(a/p)3 + Had)
g = 2( … + C3(a/p)3 + C4(a/p)4+ Had + Weak + ? )

## Slide 45: Existing Cross section measurements for e+e- →p+ p-

## Slide 46: Existing Cross section measurements for e+e- →p+ p-

## Slide 47: The Standard-Model Value from arXiv:1311.2198
“Glasgow Consensus”

## Slide 48: Theory Improvements on the Horizon: H-LO
Lowest order hadronic:
  Novosibirsk already has an energy-scan data set in hand up to 2 GeV, with the BaBar statistics. Additional data collection soon.
  BESIII is actively pursing ISR data on 2p, 3p, and 4p channels.
  The Lattice is becoming relevant and could be competitive with the data driven evaluations by the end of the decade.
We assume that the experimental cross section errors can be reduced from 0.7% to 0.4% for E ≤ 1 GeV, and from 6% to 2% for 1 ≤ E ≤ 2 GeV.

## Slide 49: Theory Improvements on the Horizon: HL-b-L
Hadronic Light-by-light
  KLOE is preparing a new run focused on gg* physics using high and low energy taggers for the scattered e+ and e-.
  BESIII gg* → X, where X = p0, h, h’, 2p
Additional model calculations,
  e.g. the contribution of scalar, axial vector and tensor mesons have recently been calculated, arXiv:1401.0832v1 [hep-ph], which replaces the estimates used in the “Glasgow Consensus”
  Lattice: “And while the ultimate goal is to compute the HLbL contribution to 10% accuracy, or better, we emphasize that a lattice calculation with even a solid 30% error would already be very interesting. Such a result, while not guaranteed, is not out of the question during the next 3-5 years.”
We assumed that the HL-b-L “Glasgow Consensus” uncertainty would be agreed upon by all parties, ± 25 × 10-11

## Slide 50: KLOE to measure g*g* → hadrons to constrain HLBL
Constrain the off-shell amplitudes and remove a significant portion of the theoretical uncertainty on the HLBL

## Slide 51: What will the E989 – theory comparison look like?
With these assumptions of theory improvements, and the E989 error goal of ± 16 × 10-11 we find the total error on D is halved.