## Slide 1: HiLumi status and CERN’s role in LARP project(s)
Lucio Rossi
CERN
High Luminosity LHC Project Coordinator

## Slide 2: Content
EU strategy update
Outcome form the Strategy Group
  Position of CERN
Project Status
  WPs & Committees
  Integration will start soon
  HL-LHC and LIU review (October)
CERN’s role in LARP.

## Slide 3: Content
EU strategy update
  Outcome form the Strategy Group
  Position of CERN
Project Status
  WPs & Committees
  Integration will start soon
  HL-LHC and LIU review (October)
CERN’s role in LARP.

## Slide 4: EU Strategy update
General issues
a) The success of the LHC is proof of the effectiveness of the European organisational model for particle physics, founded on the sustained long-term commitment of the CERN Member States and of the national institutes, laboratories and universities closely collaborating with CERN. Europe should preserve this model in order to keep its leading role, sustaining the success of particle physics and the benefits it brings to the wider society.
b) The scale of the facilities required by particle physics is resulting in the globalisation of the field.
The European Strategy takes into account the worldwide particle physics landscape and developments in related fields and should continue to do so.

## Slide 5: EU Strategy update: full HiLumi priority!
High-priority large-scale scientific activities
After careful analysis of many possible large-scale scientific activities requiring significant resources, sizeable collaborations and sustained commitment, the following four activities have been identified as carrying the highest priority.
c) The discovery of the Higgs boson is the start of a major programme of work to measure this particle’s properties with the highest possible precision for testing the validity of the Standard Model and to search for further new physics at the energy frontier. The LHC is in a unique position to pursue this programme. Europe’s top priority should be the exploitation of the full potential of the LHC, including the high-luminosity upgrade of the machine and detectors with a view to collecting ten times more data than in the initial design, by around 2030. This upgrade programme will also provide further exciting opportunities for the study of flavour physics and the quark-gluon plasma.

## Slide 6
d) To stay at the forefront of particle physics, Europe needs to be in a position to propose an ambitious post-LHC accelerator project at CERN by the time of the next Strategy update, when physics results from the LHC running at 14 TeV will be available. CERN should undertake design studies for accelerator projects in a global context, with emphasis on proton-proton and electronpositron high-energy frontier machines. These design studies should be coupled to a vigorous accelerator R&D programme, including high-field magnets and high-gradient accelerating structures, in collaboration with national institutes, laboratories and universities worldwide.
e) There is a strong scientific case for an electron-positron collider, complementary to the LHC, that can study the properties of the Higgs boson and other particles with unprecedented precision and whose energy can be upgraded. The Technical Design Report of the International Linear Collider
(ILC) has been completed, with large European participation. The initiative from the Japanese particle physics community to host the ILC in Japan is most welcome, and European groups are eager to participate. Europe looks forward to a proposal from Japan to discuss a possible participation.
f) Rapid progress in neutrino oscillation physics, with significant European involvement, has established a strong scientific case for a long-baseline neutrino programme exploring CP violation and the mass hierarchy in the neutrino sector. CERN should develop a neutrino programme to pave the way for a substantial European role in future long-baseline experiments. Europe should explore the possibility of major participation in leading neutrino projects in the US and Japan.

## Slide 7: Position of CERN
Two weeks ago CERN Council has endorsed the documents, with a few minor modifications
The document will be finally approved in a special session of the CERN Council to be held in Bruxelles on 29-30 May.
CERN is prepearing a consequent MTP with full funding ofHL-LHC where USA (and JP) in-kind are «accounted». This shows that USA contribution is essential, both intellectually and as resources
One day event (in the CM of Daresbury 11-15 Nov, ??) to launch the project with Experiments

## Slide 8: Content
EU strategy update
  Outcome form the Strategy Group
  Position of CERN
Project Status
  WPs & Committees
  Integration will start soon
  HL-LHC and LIU review (October)
CERN’s role in LARP.

## Slide 9: WPs
WP14
Beam Tr. Lines and Kickers
WP15
WP16
WP17
WP18

## Slide 10: Project structure and management
Robert Appleby, Manchester
Gianluigi Arduini, CERN
Daniel Wollman, CERN
Paolo Fessia, CERN
Julia Double, CERN
New WP14 – Tr. Lines & Kickers – Jan Uythoven - Brennan Goddard, CERN

## Slide 11: All committees activated
Collaboration Board (A. Wolski, UniLiverpool)
  High level governance; all Insitutes are represented;
Steering Committee (L. Rossi)
  WPs coordinators and deputies
  Review advancements of work, MSs, Deliverables, reporting, budget; reporting to EU for FP7
Coordination Group (L. Rossi)
  Assure Coordination with other Entities: Detector Upgrade, LIU, CERN management.
  Lumi optimization (pile up density), main parameters, interference machine-detectors, shut down activities/plan

## Slide 12: Committees – Cont.
Parameters and Layout Committees (O. Bruning)
  approval of key parameters and installations, trigger/resume common studies and interfaces; trigger the TC
  3 meetings; decision on the IT apertures, on the IR (interaction region) layout, triggered CC integration and of powering /cryogenic new layout of the LSS.
Technical Committee (H. Schmickler)
  define the technical baseline of the project, asses the various technical systems proposed for the upgrade
  E-lens support (but no test in SPS), LRBB wire compensators
Many activities are coordinated by meeting among WPs: WP2-WP3 with others : Wp6-Wp10…
WP3 : weekly meetings with LARP; also WP2, WP4 , WP5

## Slide 13: Activities…
Optics and related works are well proceeding, still many challanges (pile up density…)
Time to examine more deeply the issue related to collective effects
Beam intensity limitations : R. Jones
Work at CERN is steadily growing into the hardware groups (see later)
FP7 HiLumi serves to trigger a wider European contribution

## Slide 14: Activities…
Magnet:
  big progress on the IR layout and on merging CERN & LARP effort
  Agreement under way with INFN – Italy and CIEMAT (Spain) for the study and prototypes of corrector package
RF , SPS test of CC: really going on
  New 800 MHz system under study
E. Todesco

## Slide 15: Activities…
COLLIMATION REVIEW
  30-31 May at CERN
    Committee: M. Siedel (PSI, chair; G. Apollinari (FNAL); W. Fisher (BNL); Peter Spiller (GSI)?; Marzio Nessi (CERN); Rudiger Schmidt (CERN/ESS)?;
    Mandate. Review of the collimation needs in view of operation at:
    i) full beam energy, nominal intensity and luminosity;
    ii) beam intensity and luminosity (2) above nominal;
    iii) at High Luminosity LHC parameters.
    Spotlight will be on the DS collimation (related to the 11 T), however also perspective for e-lens and crystals will be discussed.

## Slide 16: LARP (and DOE) matching HL-LHC
How to integrate more LARP (and DOE?) in this structures)?
The CB is meeting once per year…
Coordination group? Not easy
Other committe are large ones, difficult via video…
Is may be fine to keep well separate the CERN and LARP?
We look forward to the rearrangement of LARP projects and organization Following decision on LARP director (not too long).
What is good in R&D is not necessarily the best for construction-oriented prototyping and construction

## Slide 17: CERN review of HL-LHC and LIU 8-10 May, room G. Charpack 60/6-015
Scope:
  Review of the parameters of the LIU and HL-LHC projects following the experience and changes in the beam parameters experienced in the past two years
Procedure:
  Produce a staged plan(beam parameters, technical work, all machines) of how we proceed from the performance at the end of 2012 to the required performance for the HL-LHC. In order to do this we need to know at what level of integrated luminosity will necessitate replacement of the inner detectors and the insertions. Also to see the importance of 3000 fb-1 and what level of minimum integrated luminosity would be tolerated

## Slide 18: Content
EU strategy update
  Outcome form the Strategy Group
  Position of CERN
Project Status
  WPs & Committees ( LARP, DOE)
  Integration will start soon
  HL-LHC and LIU review (October)
CERN’s role in LARP project(s)

## Slide 19: CERN Technical role
As client provides the necessary inputs to define parameters
Gives large support to may LARP activities
  Magnets: design of IT of 150 mm (QXF)
  SC RF: design and providing the test bed at SPS

## Slide 20: Cable R&D and winding test
Cable R&D
  Preliminary cable parameters
    Width 17.8-17.9 mm
    Thickness: 1.5 mm
    Keystone angle: ~0.64 deg
Mechanical stability of first cable samples being checked with winding tests
L. Oberli, TE-MSC/SCD; P. Ferracin, TE-MSC/MDT

## Slide 21: MQXF Magnetic analysis
First iteration of 2D/3D magnetic design
  4-blocks coil cross-section
  6-blocks ends and iron parts optimized for field quality and to reduce conductor peak field
P. Ferracin, TE-MSC/MDT

## Slide 22: MQXF Mechanical design
Support structure optimized to
  Minimize stress in the conductor
  Bladder pressure
  Stress in the components
P. Ferracin, TE-MSC/MDT

## Slide 23: MQXF Coil and Tooling design
First CAD model of short coil completed
Design of tooling in progress (end 2013)
Structure procurement and first coil winding beginning 2014
First assembly mid 2014
Short magnet test 2015
P. Ferracin, TE-MSC/MDT

## Slide 24: TE-MSC-MDT magnet program
Technology development devices
RMC
SMC
SC magnets for other applications
LHC type Nb-Ti magnets
MQXC
D1
Q4
LHC type Nb3SN magnets
DS-MB
MQXF
Other accelerator magnets
HIE-Isolde solenoid
CLIC wiggler
FReSCa II
P. Fessia

## Slide 25: MQXF personnel allocation evolution April-> September 2013
Chart: Equivalent personnel
| Design, Analysis and R&D (MDT Scientific Staff, Post Doc and fellows ) | Magnet Engineering and component procurement (MDT scientific staff and Technical engineers) | Construction and services (MDT technical staff and external technicians) | Design Office Support | LMF Scientific staff
MQXF April 2013 | 3.2 | 0.1 | 0.4 | 1 | 0.2
MQXF September 2013 | 3.2 | 1 | 1.3 | 2 | 0.2
P. Fessia

## Slide 26: MQXF is profiting from infrastructures:
FRESCA 2:
2.5 m long reaction oven (commissioned)
Impregnation station (under commissioning)
Polymer lab:
New rapid prototyping machine capable of producing spacer withstanding curing operation (under commissioning)
General infrastructures:
Coil measurement station (under procurement)
P. Fessia

## Slide 27: MQXF: CERN integrate closely other magnet programs and SC technology development:
FRESCA 2
Development of long bladders
Development of long traces
11 T dipole:
Alternative insulation scheme
Debugging of procedures
SC technology development:
Radiation hard resin qualification
Quench protection studies
General MDT framework:
- Setting up a blanket contract for end spacer production
- Electrical test requirements specification (see presentation P. Ferracin)
RMC:
Test of 1st coil with braided 933 S2 insulation
P. Fessia

## Slide 28: Time scale – Quad.
2013
2014
2015
2016
2017
2018
2019
2020
2021
2022
2023
Coil tooling
Coil fabrication
Support structure
Model magnet construction
Prototype tooling
Prototype construction
Series production
Installation

## Slide 29: Start making plan for long magnets
180
Winding house
Tooling for long magents is under purchase or desing

## Slide 30: Design and optimization of SCRF CC Basic RF work for CC evaluation

## Slide 31: Preparation for SPS test

## Slide 32: Crab Cavities - summary
Overall time-line
Preparation of SPS test progressing:
now
Engineering meeting took place at FNAL in Dec (https://cds.cern.ch/record/1517047)
Working group under A. Macpherson “Crab Cavity Technical Coordination” coordinates SPS tests (https://indico.cern.ch/categoryDisplay.py?categId=4482)
Concept of RF Power system

## Slide 33: Managerial role of CERN in LARP?
Give the focus and orient to R&D
Today stron link through StCom (for magnets) and Coll.Meet.s, and other techncal committees, as well as through people
At the proper moment probably the best is to set up a CERN-US collaboration Steering group (may be with detector): DOE+LARP - HL+CERN Mngmt
More formal role of CERN in the guidance?
Necessity to review the budget together and the plan.
We look forward for a quick decision on LARP director and eventual new structure : LARP is major player in HL